🎯 FINAL COMPREHENSIVE PROJECT PLAN

Restaurant Management SaaS Platform - Complete Specification

📋 EXECUTIVE SUMMARY

Platform Type: Multi-tenant Restaurant Management System with separate databases per owner
Target Markets: India & Dubai (expandable)
Tech Stack: MERN (MongoDB, Express.js, React, Node.js)
Development Timeline: 20-24 weeks for production-ready v1.0

🏗️ SYSTEM ARCHITECTURE

Database Structure

Main Platform Database: platform_main

├── platformAdmins (you - platform creator)

├── restaurantOwners (owner credentials)

└── restaurantMetadata (basic info, dbName reference)

Per-Owner Database: owner_<ownerId>

├── restaurants/branches (multiple branches under one owner)

├── managers (can be assigned to multiple branches)

├── employees (branch-specific or multi-branch)

├── menus (shared across branches OR branch-specific)

├── menuAvailability (real-time stock status per branch)

├── orders (tagged with source: website/pos, type: dine-in/takeaway/delivery)

├── tables (per branch, with pricing & capacity)

├── reservations (with auto-assignment logic)

├── customers (branch-specific registration)

├── transactions (payments, refunds)

├── deliveryOrders (special collection for delivery boy interface)

├── inventory (per branch, real-time stock)

├── loyaltyPoints (branch-specific)

├── coupons (owner-wide or branch-specific)

├── taxSettings (editable by owner)

├── notifications (SMS/WhatsApp logs)

└── auditLogs (all admin actions)

👥 USER ROLES & ACCESS CONTROL

1. Platform Admin (You)

Access: Super admin panel (separate from restaurant system)

- Manually create restaurant owner accounts (provide login credentials)

- Monitor all owners (for support purposes only)

- Cannot interfere with restaurant operations

- Manage platform settings, subscriptions (future)

2. Restaurant Owner

First Login Flow:

Login → Setup Page (Add First Restaurant) → Dashboard

Setup Page Fields:

- Restaurant/Branch Name

- Address (Street, City, State, Postal Code)

- Phone Number

- Country (Dropdown: India / Dubai / Others)

  - Auto-sets currency: INR (India) / AED (Dubai)

  - Auto-sets default language: English

- Tax Registration Number (GSTIN for India / TRN for Dubai)

- Default Tax Rate (GST % for India / VAT % for Dubai)

Post-Setup Access:

- Add multiple branches/restaurants

- Assign managers to branches (one manager can handle multiple branches)

- View cumulative analytics across ALL branches

- Switch between "All Branches" view and individual branch view

- Edit tax rates globally or per branch

- Full menu management (create shared menus or branch-specific)

- Access all reports, settings, inventory, reservations

- Create/manage employees

- Configure reservation pricing (advance %, total calculation logic)

3. Manager

Capabilities:

- Full control over ASSIGNED branch(es)

- View only assigned branch data (no cross-branch access)

- Can change own password

- Add/edit menus for assigned branches

- Enable/disable menu items (real-time availability)

- Manage inventory for assigned branches

- View orders, reservations, customers

- Assign/manage employees

- Access branch-specific reports

- Configure table details (add tables, set pricing, seat capacity)

- Cannot view owner's financial summaries or other branches

4. Employee

Limited Access:

- POS system (take orders only)

- Kitchen Display System (update order status)

- View active orders for assigned branch

- Cannot access: Reports, analytics, settings, menu editing, customer data management

- Cannot delete orders

- Clock-in/Clock-out (optional for future timesheet tracking)

5. Customer (Public Users)

Branch-Specific Registration:

- Register on specific branch website (e.g., yourdomain.com/mumbai-branch)

- Login credentials valid ONLY for that branch

- Cannot use same credentials for other branches (separate registration required)

- Access: Browse menu, order food, book tables, view own orders, loyalty points

6. Delivery Boy

Simple Interface (Single Page):

- View assigned delivery orders

- See customer details: Name, Phone, Address, Total Amount

- Payment status:

  - If Paid Online: Show "Payment Completed" ✅

  - If COD: Display QR code + Razorpay/Stripe link to collect payment on-spot

- Mark delivery as "Completed"

- Updates reflect in admin + customer dashboards in real-time

🌐 CUSTOMER SIDE (PUBLIC WEBSITE)

Homepage Structure

URL Pattern: yourdomain.com/<branch-slug> or subdomain <branch-name>.yourdomain.com

Sections:

- Hero Section

  - Restaurant banner image

  - Welcome text + CTA ("Order Now" / "Reserve Table")

  - Language switcher (🌐 EN / हिं / عربي)

  - Dark/Light mode toggle (auto-detect device preference + manual override)

- Featured Dishes

  - Top 6-8 menu items (set by admin)

  - Image, name, price, "Add to Cart" button

- Special Offers

  - Active coupons/discounts display

  - Coupon code visible with terms

- Testimonials

  - Customer reviews (manually added by admin)

- FAQ Section

  - Common questions (editable by admin)

- Footer

  - Contact info, social links, policies

Menu Listing Page

Layout:

- Desktop: Grid view (3-4 items per row)

- Mobile: Vertical scrollable cards

Features:

- Category Filters: All Items / Starters / Main Course / Desserts / Beverages

- Search Bar: Real-time search by dish name

- Each Menu Item Card:

  - Image (clickable for full view)

  - Title, description, price (with currency symbol)

  - Availability Indicator:

    - ✅ Available → "Add to Cart" button active

    - ❌ Unavailable → Button disabled, shows "Out of Stock" (updated from KDS/inventory)

  - Dietary badges (Veg 🟢 / Non-Veg 🔴 / Vegan)

Menu Sharing Logic:

- Owner creates master menu (shared across branches)

- Manager can add branch-specific items (visible only on that branch's site)

- Manager/Kitchen staff can toggle availability real-time

Order Flow

Step 1: Add to Cart

- Select items from menu

- Choose order type: Takeaway / Delivery / Dine-In (if applicable)

Step 2: Cart Page

- List of items with quantity, price

- Apply coupon code (validates against admin-created coupons)

- Subtotal + Tax (auto-calculated based on admin settings) + Total

Step 3: Checkout

- For Delivery: Enter delivery address

- Payment Options: Razorpay / Stripe / PayPal / Cash on Delivery

- Tax Breakdown: Show GST/VAT % and amount

- Place Order button

Step 4: Order Confirmation

- Order ID, estimated time

- Real-time status updates: Received → Preparing → Ready → Completed/Delivered

- Download invoice (PDF)

Table Reservation System

Reservation Form:

- Customer Name (auto-filled if logged in)

- Phone Number

- Date (date picker, disable past dates)

- Time Slot (dropdown: 12:00 PM, 12:30 PM, etc.)

- Number of Guests (1-20+)

- Special Requests (text area, optional)

Pricing Logic (Set by Owner/Manager):

- Option 1: Fixed price per table (e.g., ₹500 for 4-seater)

- Option 2: Per-person pricing (e.g., ₹100/person)

- Option 3: Dynamic pricing based on time slot (peak hours = higher)

Advance Payment:

- Owner/Manager sets advance percentage (10-30%) OR fixed amount

- Customer pays advance during booking

- Cancellation Policy: Display warning "Advance payment is non-refundable if you cancel"

Auto Table Assignment:

- System suggests best table based on party size:

  - 2 guests → Assign 2-seater table

  - 5 guests → Assign 6-seater (next available size)

- If all tables full → Show "No tables available, try another time"

- Algorithm considers: Table capacity, current reservations, buffer time (turn time)

Post-Reservation:

- Confirmation page with QR code (for check-in at restaurant)

- Remaining amount payable at restaurant (70-90%)

- Reminder SMS/WhatsApp 1 hour before reservation

Customer Dashboard

My Orders:

- Order history (filter by status: Active / Completed / Cancelled)

- Reorder button (add same items to cart)

My Reservations:

- Upcoming and past reservations

- Cannot cancel (only contact restaurant)

Loyalty Points:

- Points balance (branch-specific)

- Redemption rules (e.g., 100 points = ₹50 discount)

- Transaction history

Profile Settings:

- Edit name, phone, email

- Change password

- Saved addresses (for delivery)

🔐 AUTHENTICATION SYSTEM

Customer Authentication

- Signup: Name, Phone (OTP verification), Email, Password

- Login: Phone/Email + Password

- Forgot Password: OTP to phone → Reset password

- Session: JWT (15 min access token) + Refresh token (7 days)

Admin/Manager/Employee Authentication

- Login Only: No self-registration (owner creates accounts)

- Password Rules: Min 8 chars, 1 uppercase, 1 number, 1 special char

- First-Time Setup: Owner adds restaurant details after first login

- Manager Password Change: Allowed in profile settings

- 2FA (Future): OTP-based two-factor authentication

🖥️ ADMIN SIDE (DASHBOARD)

Owner Dashboard

Top Section (Cumulative - All Branches):

┌─────────────────┬─────────────────┬─────────────────┬─────────────────┐

│  Total Sales    │  Orders Today   │  Total Customers│  Active Tables  │

│  ₹1,25,000      │      142        │      1,248      │    18/50        │

└─────────────────┴─────────────────┴─────────────────┴─────────────────┘

Branch Selector:

[Select Branch ▼]

├── All Branches (default view)

├── Mumbai - Andheri

├── Mumbai - Bandra

└── Delhi - Connaught Place

When Specific Branch Selected:

- Filters entire dashboard to show that branch's data only

- Sales, orders, customers, inventory, reservations all scoped to that branch

Left Sidebar Menu:

- 🏠 Dashboard

- 🍽️ Menu Management

- 📦 Orders

- 🪑 Table Management

- 📅 Reservations

- 👥 Customer Management

- 🏪 Branch Management (Add/Edit branches)

- 👨‍💼 Manager & Employee Management

- 📊 Inventory

- 🎟️ Coupons & Offers

- 💰 Payments & Transactions

- 📈 Reports & Analytics

- 🎁 Loyalty Program

- 💬 Support & Queries

- ⚙️ Settings (Tax, Currency, Notifications)

Manager Dashboard

Same Layout as Owner BUT:

- Branch selector dropdown shows ONLY assigned branches

- Cannot add new branches

- Cannot view owner's cumulative financial data

- Cannot edit tax settings (view only)

- Cannot delete managers/owner account

Employee Dashboard

Minimal Interface:

- 📱 POS (take orders)

- 🍳 Kitchen Display (update order status)

- 👁️ View Active Orders (read-only)

- 🔔 Notifications (new orders alert)

🍽️ MENU MANAGEMENT

Add/Edit Menu Item

Fields:

- Item Name (multilingual: English, Hindi, Arabic)

- Description (multilingual)

- Category (Dropdown: Starters, Main Course, Desserts, Beverages, Custom)

- Price (₹ / AED based on restaurant's currency)

- Image Upload (max 5 images per item)

- Dietary Type: Veg 🟢 / Non-Veg 🔴 / Vegan 🌱

- Preparation Time (minutes)

- Availability:

  - Shared across all branches (default)

  - Specific branches only (select from list)

- Ingredients (for inventory tracking):

  - Link to inventory items with quantities (e.g., 200g chicken, 50ml oil)

Bulk Actions:

- Import menu from CSV

- Clone menu to another branch

- Enable/Disable multiple items at once

Real-Time Availability Toggle

Location: Manager/Kitchen Staff can toggle from:

- Admin Dashboard → Menu Management → Toggle switch per item

- Kitchen Display System → Quick "Out of Stock" button

Effect:

- Immediately disables "Add to Cart" button on customer website

- Shows "Unavailable" label

- Hides item from POS menu selection

- Automatically re-enables when inventory restocked (if linked)

📦 ORDER MANAGEMENT

Order Listing Page

Filters:

- Source: All / Website / POS

- Type: All / Dine-In / Takeaway / Delivery

- Status: All / Pending / Preparing / Ready / Completed / Cancelled

- Date Range: Today / This Week / This Month / Custom

Order Card Display:

Order #12345                             [Status: Preparing]

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

📍 Branch: Mumbai - Andheri

🛒 Source: Website (Delivery)

👤 Customer: Rahul Sharma (+91-9876543210)

📅 Ordered: 3:45 PM, Nov 3, 2024

Items:

1. Chicken Biryani x2       ₹600

2. Paneer Tikka x1          ₹250

────

Subtotal:                   ₹850

Tax (GST 5%):               ₹42.50

────

Total:                      ₹892.50

Payment: Razorpay (Paid ✅)

[View Details] [Update Status ▼] [Print Receipt]

Actions:

- Update status (Preparing → Ready → Completed)

- Cancel order (with reason + auto refund if paid online)

- Print kitchen ticket

- Print customer receipt

- Contact customer (click to call/WhatsApp)

Delivery Orders (Special View)

Delivery Boy Interface:

- Simplified single-page layout

- Shows only assigned deliveries

- Customer name, phone, address (Google Maps link)

- Total amount + payment status

- If COD: Display QR code + payment link (Razorpay/Stripe) to collect on delivery

- Mark as "Delivered" button → Updates order status in real-time

🍳 KITCHEN DISPLAY SYSTEM (KDS)

Full-Screen Display

Layout:

┌─────────────────────────────────────────────────────────────┐

│         KITCHEN DISPLAY SYSTEM - Mumbai Andheri             │

│  🔔 New Orders: 3    ⏳ In Progress: 5    ✅ Ready: 2       │

└─────────────────────────────────────────────────────────────┘

Priority   Order #   Time    Items                    Status

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

🔴      #1234    12:30   Dine-In Table 5           [Start]

- Butter Chicken x2

- Naan x4

─────────────────────────────────────────────────────────────

🟡      #1235    12:32   Takeaway                  [Preparing]

- Paneer Tikka x1         [Ongoing ▼]

- Veg Biryani x2          [Complete]

─────────────────────────────────────────────────────────────

🟢      #1236    12:28   Delivery                  [Ready ✅]

- Chicken Wings x3

Priority System (Auto-Sorted):

- 🔴 Dine-In (highest priority)

- 🟡 Takeaway (medium priority)

- 🟢 Delivery (lower priority)

- Within each type: Oldest first (FIFO)

Status Buttons:

- [Start] → Changes to "Preparing" (timer starts)

- [Preparing] → Shows dropdown:

  - Mark as "Ongoing" (actively cooking)

  - Mark as "Complete" (ready to serve)

- [Complete] → Moves to "Ready" section

Features:

- 🔊 Sound Alert: Beeps when new order arrives

- ⏱️ Timer Display: Shows elapsed time (e.g., "15 min ago")

- 🚨 Aging Alert: Order turns red if >30 min old

- 📢 Out of Stock Button: Quick disable menu item

- 🖨️ Print Ticket: Auto-prints or manual button

Updates Reflect:

- Real-time on customer order tracking page

- Admin order management dashboard

- Delivery boy interface

🪑 TABLE MANAGEMENT

Add Table (Owner/Manager)

Form Fields:

- Table Number (e.g., T-01, T-02)

- Branch Assignment (dropdown)

- Seating Capacity (2, 4, 6, 8, 10+)

- Table Type (Indoor / Outdoor / Window-side / VIP)

- Status (Active / Under Maintenance)

- Pricing Settings:

  - Reservation Price: Fixed (₹500) OR Per Person (₹100/person)

  - Advance Payment: Percentage (20%) OR Fixed Amount (₹200)

  - Minimum Advance: ₹100 (prevent very small amounts)

Example Configuration:

Table T-05

Capacity: 4 seats

Type: Window-side

Pricing: ₹150/person

Advance: 20% of total

Status: Active

Table Availability Dashboard

Visual Grid:

┌─────┬─────┬─────┬─────┐

│ T-01│ T-02│ T-03│ T-04│

│  🟢 │  🔴 │  🟠 │  🟢 │

│  4  │  2  │  6  │  4  │

└─────┴─────┴─────┴─────┘

Legend:

🟢 Available

🔴 Occupied

🟠 Reserved (upcoming)

Filters:

- All Tables / Available Only / Occupied / Reserved

- Filter by capacity (2-seater, 4-seater, etc.)

- Filter by type (Indoor, Outdoor)

Reservation Management

Reservation List:

┌──────────────────────────────────────────────────────────┐

│ Reservation #R-1001          Status: Confirmed           │

│ Customer: Priya Patel        Phone: +91-9876543210       │

│ Date: Nov 5, 2024            Time: 7:30 PM               │

│ Guests: 4                    Table: Auto-assigned (T-08) │

│ Advance Paid: ₹300           Remaining: ₹900             │

│ [Check-In] [Cancel] [Modify]                             │

└──────────────────────────────────────────────────────────┘

Auto-Assignment Logic:

javascript

// Pseudo-code

1. Find tables matching guest count (±2 seats)

2. Filter by availability at requested time slot

3. Consider turn time (90 min default dining duration)

4. Prioritize smaller tables for smaller groups

5. If no exact match, suggest next size up

6. If all full, return "No availability"

```

**Reservation from POS:**

- Staff selects "Reserve Table" in POS

- Enters customer name, phone, guest count, date/time

- System suggests tables

- Staff confirms → Customer pays advance at counter

- SMS confirmation sent to customer

**Walk-In Reservations:**

- Manager assigns table manually from dashboard

- No advance payment (paid at end of meal)

- Marks table as occupied

---

## 💳 **POS SYSTEM**

### **POS Interface Design**

**Responsive Layout (Works on Tablet/Desktop/Mobile):**

**Left Panel (60%):** Menu Items

```

┌────────────────────────────────────────┐

│  [All] [Starters] [Mains] [Desserts]  │

├────────────────────────────────────────┤

│  ┌──────┐  ┌──────┐  ┌──────┐         │

│  │🍗    │  │🍕    │  │🍔    │         │

│  │Tikka │  │Pizza │  │Burger│         │

│  │₹250  │  │₹400  │  │₹150  │         │

│  └──────┘  └──────┘  └──────┘         │

│  ... (scrollable grid)                 │

└────────────────────────────────────────┘

```

**Right Panel (40%):** Order Cart

```

┌─────────────────────────────────────┐

│  Order Type: [Dine-In ▼]           │

│  Table: [Select Table ▼]           │

├─────────────────────────────────────┤

│  ITEMS:                             │

│  Chicken Tikka x2        ₹500  [x]  │

│  Veg Biryani x1          ₹300  [x]  │

│  Naan x4                 ₹80   [x]  │

│                                     │

│  Subtotal:               ₹880       │

│  Tax (GST 5%):           ₹44        │

│  ──────────────────────────────     │

│  Total:                  ₹924       │

│                                     │

│  [Apply Coupon]                     │

│                                     │

│  [Cash] [Card] [UPI]                │

│  [Print Receipt] [Complete Order]   │

└─────────────────────────────────────┘

```

**Features:**

- **Quick Search:** Type item name to find quickly

- **Category Tabs:** Fast filtering

- **Touch-Optimized:** Large buttons for tablets

- **Quantity Adjust:** +/- buttons for each item

- **Order Types:**

- Dine-In (select table)

- Takeaway (customer name + phone)

- Delivery (select from delivery boy list)

- **Split Bills:** Divide total among multiple payments

- **Custom Discounts:** Manager override for special cases

- **Hold Order:** Save order to resume later

**Payment Processing:**

1. Select payment method

2. Enter amount (if cash, calculate change)

3. If card/UPI, integrate with payment terminal (future)

4. Print receipt (ESC/POS printer via USB)

5. Send order to KDS

6. Update inventory

7. SMS confirmation to customer

**Offline Mode (Future Enhancement):**

- Cache menu locally

- Queue orders in IndexedDB

- Sync when internet restored

---

## 📊 **INVENTORY MANAGEMENT**

### **Inventory Dashboard**

**Overview:**

```

┌────────────────────────────────────────────────────────┐

│  Total Items: 145    Low Stock: 8    Out of Stock: 2  │

└────────────────────────────────────────────────────────┘

```

**Inventory Item:**

```

┌──────────────────────────────────────────────────────────┐

│ Chicken (Raw)                           🟡 Low Stock     │

│ Current Stock: 15 kg                                     │

│ Minimum Required: 20 kg                                  │

│ Unit Price: ₹280/kg                                      │

│ Supplier: Fresh Meats Ltd.                               │

│ Last Restocked: Nov 1, 2024 (2 days ago)                │

│ [Restock] [Edit] [Usage History]                         │

└──────────────────────────────────────────────────────────┘

```

### **Auto-Deduction Logic**

**Link Menu Items to Inventory:**

```

Chicken Biryani Recipe:

- Chicken: 200g

- Rice: 150g

- Oil: 30ml

- Spices: 10g

```

**When Order Placed:**

1. System checks ingredient availability

2. If sufficient stock → Allow order + Deduct quantities

3. If insufficient → Show "Out of Stock" on menu

4. If reaches minimum threshold → Send alert to manager

### **Inventory Alerts**

- **Low Stock:** SMS/WhatsApp to manager

- **Out of Stock:** Auto-disables menu item on customer site

- **Expiry Alerts:** Warn 3 days before perishable items expire

- **Daily Report:** Email summary of stock levels

### **Stock Adjustment**

- **Restock:** Add new quantity (logs supplier, invoice, date)

- **Wastage:** Deduct damaged/expired items (requires reason)

- **Manual Adjust:** Correct discrepancies (audit trail maintained)

---

## 🎁 **LOYALTY PROGRAM**

### **Branch-Specific Points System**

**Earning Rules (Configurable by Owner/Manager):**

- ₹100 spent = 10 points

- Birthday bonus: 100 points

- Referral: 50 points (both parties)

**Redemption Rules:**

- 100 points = ₹50 discount

- Minimum redemption: 50 points

- Expiry: Points valid for 1 year

**Customer View:**

```

┌────────────────────────────────────┐

│  Loyalty Points: 450 points        │

│  Available Discount: ₹225          │

│                                    │

│  Recent Activity:                  │

│  +20 points - Order #1234          │

│  +10 points - Order #1220          │

│  -100 points - Redeemed (₹50)      │

│                                    │

│  [Redeem Points]                   │

└────────────────────────────────────┘

```

**Admin Controls:**

- View top loyalty customers

- Send exclusive offers to high-tier members

- Adjust earning/redemption rates

- Expire unused points

---

## 💰 **PAYMENT & TAX MANAGEMENT**

### **Tax Configuration**

**Owner Settings → Tax Management:**

```

┌────────────────────────────────────────────────────────┐

│  Country: India                                        │

│  Tax Type: GST                                         │

│  Tax Rate: [5%] (editable)                             │

│  Tax Number: 29ABCDE1234F1Z5                           │

│                                                        │

│  Apply tax on:                                         │

│  ☑️ Food Orders                                        │

│  ☑️ Table Reservations                                 │

│  ☐ Delivery Charges                                    │

│                                                        │

│  [Save Changes]                                        │

└────────────────────────────────────────────────────────┘

```

**Tax Calculation at Checkout:**

```

Order Summary:

Subtotal:        ₹1,000

GST (5%):        ₹50

──────────────────────

Total:           ₹1,050

```

### **Payment Gateway Integration**

**Admin Settings → Payment Methods:**

```

┌─────────────────────────────────────────────────────┐

│  Enabled Payment Methods:                           │

│  ☑️ Razorpay                                        │

│     API Key: [rzp_live_xxxxx]                       │

│     Secret: [••••••••••••]                          │

│                                                     │

│  ☑️ Stripe                                          │

│     Publishable Key: [pk_live_xxxxx]                │

│     Secret Key: [••••••••••••]                      │

│                                                     │

│  ☐ PayPal                                           │

│                                                     │

│  ☑️ Cash on Delivery (COD)                          │

│                                                     │

│  [Test Connection] [Save]                           │

└─────────────────────────────────────────────────────┘

```

**Payment Flow:**

1. Customer selects payment method

2. For online payment:

- Redirect to Razorpay/Stripe checkout

- Handle webhook for payment confirmation

- Update order status

- Send confirmation SMS/email

3. For COD:

- Order placed immediately

- Delivery boy collects payment

- Updates status after collection

### **Refund Management**

**Refund Policy:**

- Online orders: Refund within 5-7 business days

- Reservation cancellations: No refund (non-refundable advance)

- POS orders: Cash refund immediate

**Admin Refund Process:**

```

Order #1234 - Refund Request

Reason: Wrong item delivered

Amount: ₹500

[Approve Refund] [Reject]

If Approved:

- Auto-initiates refund via payment gateway API

- Updates transaction record

- Sends confirmation to customer

```

---

## 📈 **REPORTS & ANALYTICS**

### **Owner Dashboard Reports (All Branches)**

**1. Sales Overview:**

- Today / This Week / This Month / Custom Range

- Line chart: Sales trend over time

- Breakdown by branch (bar chart)

**2. Top-Selling Items:**

- Grid view with images

- Quantity sold, revenue generated

**3. Revenue Summary:**

```

Total Revenue:        ₹5,45,000

Tax Collected:        ₹27,250

Net Revenue:          ₹5,17,750

Payment Gateway Fees: ₹10,900

───────────────────────────────

Actual Earnings:      ₹5,06,850

```

**4. Customer Insights:**

- Total customers: 1,248

- New registrations (this month): 89

- Repeat customers: 62%

- Average order value: ₹437

**5. Order Analytics:**

- Total orders: 3,456

- Dine-in: 45% | Takeaway: 35% | Delivery: 20%

- Source: Website (60%) | POS (40%)

- Average prep time: 18 minutes

**6. Branch Performance:**

| Branch | Sales | Orders | Avg Order Value |

|--------|-------|--------|-----------------|

| Mumbai - Andheri | ₹2,50,000 | 1,200 | ₹450 |

| Mumbai - Bandra | ₹1,80,000 | 980 | ₹420 |

| Delhi - CP | ₹1,15,000 | 1,276 | ₹390 |

**Export Options:**

- PDF Report

- Excel/CSV Download

- Email scheduled reports (daily/weekly/monthly)

---

## 📱 **NOTIFICATIONS & ALERTS**

### **SMS Notifications (via Twilio/MSG91)**

**Customer Notifications:**

1. **Order Confirmation:**

```

Your order #1234 has been confirmed!

Total: ₹892.50 | Est. Time: 25 min

Track: yourdomain.com/order/1234

Retry

A

Continue

📱 NOTIFICATIONS & ALERTS (Continued)

SMS Notifications (via Twilio/MSG91)

Customer Notifications:

- Order Status Updates:

Your order #1234 is now being prepared! 🍳

Estimated ready time: 20 minutes

- Spice Kitchen, Mumbai

- Order Ready:

Your order #1234 is ready for pickup! ✅

Please collect from counter.

Payment: ₹892.50 (Paid)

- Spice Kitchen, Mumbai

- Delivery Dispatched:

Your order #1234 is out for delivery! 🚚

Delivery partner: Ravi (+91-9876543210)

Track live location: [link]

- Reservation Confirmation:

Table reserved! 🪑

Date: Nov 5, 7:30 PM

Guests: 4 | Table: T-08

Advance paid: ₹300 | Balance: ₹900

Show QR code at entry.

Note: Advance is non-refundable.

- Reservation Reminder:

Reminder: Your reservation at Spice Kitchen

is in 1 hour (7:30 PM, Table T-08)

See you soon! 🎉

- Loyalty Points Earned:

You earned 20 points! 🎁

Total: 450 points (₹225 discount available)

Redeem on your next order!

Admin/Manager/Staff Notifications:

- New Order Alert:

NEW ORDER #1234 📱

Type: Delivery | Amount: ₹892.50

Items: Chicken Biryani x2, Naan x4

View: [Dashboard Link]

- Low Stock Alert:

⚠️ LOW STOCK ALERT

Item: Chicken (15kg left, min: 20kg)

Branch: Mumbai - Andheri

Action required: Restock

- Out of Stock:

🚨 OUT OF STOCK

Item: Paneer Tikka

Branch: Mumbai - Andheri

Menu item auto-disabled on website

- Reservation Alert:

New reservation! 📅

Customer: Priya Patel

Date: Nov 5, 7:30 PM | Guests: 4

Table: T-08 (Auto-assigned)

- Failed Payment:

Payment failed for Order #1234

Customer: Rahul Sharma

Amount: ₹892.50

Reason: Insufficient funds

Order auto-cancelled after 15 min

- Daily Summary (EOD):

📊 Daily Report - Nov 3, 2024

Branch: Mumbai - Andheri

Sales: ₹45,600

Orders: 142 (Dine-in: 65, Takeaway: 48, Delivery: 29)

New Customers: 12

Low Stock Items: 3

View detailed report: [Link]

WhatsApp Notifications (via WhatsApp Business API)

Same templates as SMS but with rich formatting:

- Images (order items, QR codes)

- Buttons (Track Order, View Menu, Contact Support)

- Location sharing (delivery tracking)

Example WhatsApp Message:

✅ Order Confirmed!

Order #1234

🍽️ Items:

• Chicken Biryani x2

• Naan x4

💰 Total: ₹892.50 (Paid)

⏱️ Ready in: 25 minutes

[Track Order] [View Receipt] [Need Help?]

Thank you for choosing Spice Kitchen! 🙏

Email Notifications (via SendGrid/AWS SES)

Customer Emails:

- Registration Welcome:

  - Subject: Welcome to Spice Kitchen! 🎉

  - Content: Account details, first-order discount coupon

- Order Invoice:

  - Subject: Order #1234 - Invoice

  - Attachment: PDF invoice with GST details

- Monthly Summary:

  - Subject: Your November dining summary

  - Content: Total orders, favorite dishes, loyalty points earned

- Promotional Emails:

  - New menu items, special offers, festive discounts

Admin Emails:

- Weekly Performance Report:

  - Sent every Monday morning

  - Sales breakdown, top items, customer growth

- Critical Alerts:

  - Multiple failed payments

  - System errors, webhook failures

Push Notifications (Browser-Based)

Using Web Push API (no mobile app needed):

Customer Notifications:

- Order status updates

- Special offers (if opted-in)

- Reservation reminders

Admin Notifications:

- New orders (real-time)

- Low stock alerts

- Customer queries

Implementation:

- Request permission on first visit

- Store push subscription in database

- Send via Firebase Cloud Messaging (FCM) or similar

🎨 DARK/LIGHT MODE IMPLEMENTATION

Theme System

Default Behavior:

- Auto-detect device preference (prefers-color-scheme: dark)

- Save user's manual override in localStorage (per device)

Toggle Placement:

- Customer Site: Top-right corner (🌙 icon)

- Admin Dashboard: Top-right in navbar (sun/moon icon)

Color Palettes:

Light Mode:

css

Primary: #FF6B35 (Orange)

Secondary: #004E89 (Blue)

Background: #FFFFFF

Surface: #F5F5F5

Text: #212121

Border: #E0E0E0

Dark Mode:

css

Primary: #FF8C61 (Lighter Orange)

Secondary: #3A7CA5 (Lighter Blue)

Background: #121212

Surface: #1E1E1E

Text: #E0E0E0

Border: #2C2C2C

Implementation:

javascript

// React Context for Theme

const ThemeContext = createContext();

// Tailwind CSS classes

<div className="bg-white dark:bg-gray-900 text-black dark:text-white">

{/* Content */}

</div>

Smooth Transition:

css

* {

transition: background-color 0.3s ease, color 0.3s ease;

}

```

---

## 🌐 **MULTI-LANGUAGE SUPPORT**

### **Supported Languages**

1. **English** (Default for India & global)

2. **Hindi** (हिंदी) - For India

3. **Arabic** (العربية) - For Dubai/UAE

### **Language Switcher**

**Placement:**

- **Customer Site:** Top-right, next to dark mode toggle

- **Admin Dashboard:** Top-right navbar

**Dropdown:**

```

🌐 EN ▼

├── English

├── हिंदी (Hindi)

└── العربية (Arabic)

Currency Auto-Set on Language Change

Logic:

javascript

if (language === 'hi' || language === 'en') {

currency = 'INR';

symbol = '₹';

} else if (language === 'ar') {

currency = 'AED';

symbol = 'د.إ';

}

```

### **Translation Implementation**

**Using i18next:**

**File Structure:**

```

public/locales/

├── en/

│   ├── common.json (navbar, footer, buttons)

│   ├── menu.json (menu categories, filters)

│   ├── checkout.json (cart, payment)

│   └── admin.json (dashboard labels)

├── hi/

│   ├── common.json

│   ├── menu.json

│   └── ...

└── ar/

├── common.json

└── ...

Example Translation File (en/common.json):

json

{

"navbar": {

"home": "Home",

"menu": "Menu",

"reservations": "Reservations",

"myOrders": "My Orders",

"cart": "Cart"

},

"buttons": {

"addToCart": "Add to Cart",

"checkout": "Checkout",

"placeOrder": "Place Order",

"cancel": "Cancel"

},

"orderTypes": {

"dineIn": "Dine-In",

"takeaway": "Takeaway",

"delivery": "Delivery"

}

}

Hindi Translation (hi/common.json):

json

{

"navbar": {

"home": "होम",

"menu": "मेन्यू",

"reservations": "टेबल बुकिंग",

"myOrders": "मेरे ऑर्डर",

"cart": "कार्ट"

},

"buttons": {

"addToCart": "कार्ट में डालें",

"checkout": "चेकआउट",

"placeOrder": "ऑर्डर दें",

"cancel": "रद्द करें"

}

}

Arabic Translation (ar/common.json):

json

{

"navbar": {

"home": "الرئيسية",

"menu": "القائمة",

"reservations": "الحجوزات",

"myOrders": "طلباتي",

"cart": "السلة"

},

"buttons": {

"addToCart": "أضف إلى السلة",

"checkout": "الدفع",

"placeOrder": "تأكيد الطلب",

"cancel": "إلغاء"

}

}

Database Schema for Multilingual Content

Menu Items:

javascript

{

_id: "menu_123",

restaurantId: "rest_001",

name: {

en: "Chicken Biryani",

hi: "चिकन बिरयानी",

ar: "برياني الدجاج"

},

description: {

en: "Aromatic basmati rice with tender chicken",

hi: "नरम चिकन के साथ सुगंधित बासमती चावल",

ar: "أرز بسمتي عطري مع دجاج طري"

},

category: {

en: "Main Course",

hi: "मुख्य व्यंजन",

ar: "الطبق الرئيسي"

},

price: 350,

currency: "INR"

}

RTL Support for Arabic

CSS:

css

html[dir="rtl"] {

direction: rtl;

text-align: right;

}

html[dir="rtl"] .navbar {

flex-direction: row-reverse;

}

html[dir="rtl"] .cart-icon {

margin-left: 0;

margin-right: 16px;

}

React:

javascript

useEffect(() => {

if (language === 'ar') {

document.documentElement.setAttribute('dir', 'rtl');

} else {

document.documentElement.setAttribute('dir', 'ltr');

}

}, [language]);

```

---

## 📁 **PROJECT FOLDER STRUCTURE**

### **Frontend (React + Vite)**

```

frontend/

├── public/

│   ├── locales/               # Translation files

│   │   ├── en/

│   │   ├── hi/

│   │   └── ar/

│   └── assets/                # Static images, icons

│

├── src/

│   ├── common/                # Shared across all apps

│   │   ├── components/        # Reusable UI components

│   │   │   ├── Button.jsx

│   │   │   ├── Input.jsx

│   │   │   ├── Card.jsx

│   │   │   ├── Modal.jsx

│   │   │   ├── Navbar.jsx

│   │   │   ├── Footer.jsx

│   │   │   ├── Loader.jsx

│   │   │   └── ThemeToggle.jsx

│   │   ├── hooks/             # Custom React hooks

│   │   │   ├── useAuth.js

│   │   │   ├── useTheme.js

│   │   │   ├── useLanguage.js

│   │   │   └── useSocket.js

│   │   ├── contexts/          # React contexts

│   │   │   ├── AuthContext.jsx

│   │   │   ├── ThemeContext.jsx

│   │   │   └── LanguageContext.jsx

│   │   ├── utils/             # Helper functions

│   │   │   ├── api.js         # Axios instance

│   │   │   ├── formatters.js  # Currency, date formatting

│   │   │   ├── validators.js  # Form validation

│   │   │   └── constants.js   # Global constants

│   │   └── styles/            # Global CSS

│   │       ├── index.css

│   │       └── tailwind.css

│   │

│   ├── customer/              # Customer-facing app

│   │   ├── pages/

│   │   │   ├── HomePage.jsx

│   │   │   ├── MenuPage.jsx

│   │   │   ├── MenuDetailPage.jsx

│   │   │   ├── CartPage.jsx

│   │   │   ├── CheckoutPage.jsx

│   │   │   ├── OrderTrackingPage.jsx

│   │   │   ├── OrderHistoryPage.jsx

│   │   │   ├── ReservationPage.jsx

│   │   │   ├── MyReservationsPage.jsx

│   │   │   ├── ProfilePage.jsx

│   │   │   ├── LoyaltyPage.jsx

│   │   │   ├── LoginPage.jsx

│   │   │   └── SignupPage.jsx

│   │   ├── components/

│   │   │   ├── HeroSection.jsx

│   │   │   ├── FeaturedDishes.jsx

│   │   │   ├── MenuCard.jsx

│   │   │   ├── CartItem.jsx

│   │   │   ├── OrderStatusTracker.jsx

│   │   │   ├── ReservationForm.jsx

│   │   │   └── TestimonialCard.jsx

│   │   └── layouts/

│   │       ├── CustomerLayout.jsx

│   │       └── CustomerNavbar.jsx

│   │

│   ├── admin/                 # Admin dashboard

│   │   ├── pages/

│   │   │   ├── DashboardPage.jsx

│   │   │   ├── MenuManagementPage.jsx

│   │   │   ├── AddMenuPage.jsx

│   │   │   ├── EditMenuPage.jsx

│   │   │   ├── OrderManagementPage.jsx

│   │   │   ├── OrderDetailPage.jsx

│   │   │   ├── TableManagementPage.jsx

│   │   │   ├── ReservationManagementPage.jsx

│   │   │   ├── CustomerManagementPage.jsx

│   │   │   ├── BranchManagementPage.jsx

│   │   │   ├── AddBranchPage.jsx

│   │   │   ├── StaffManagementPage.jsx

│   │   │   ├── AddStaffPage.jsx

│   │   │   ├── InventoryPage.jsx

│   │   │   ├── AddInventoryPage.jsx

│   │   │   ├── CouponManagementPage.jsx

│   │   │   ├── ReportsPage.jsx

│   │   │   ├── SettingsPage.jsx

│   │   │   │   ├── TaxSettings.jsx

│   │   │   │   ├── PaymentSettings.jsx

│   │   │   │   └── NotificationSettings.jsx

│   │   │   └── LoginPage.jsx

│   │   ├── components/

│   │   │   ├── Sidebar.jsx

│   │   │   ├── StatsCard.jsx

│   │   │   ├── SalesChart.jsx

│   │   │   ├── OrderTable.jsx

│   │   │   ├── MenuTable.jsx

│   │   │   ├── BranchSelector.jsx

│   │   │   └── FilterBar.jsx

│   │   └── layouts/

│   │       ├── AdminLayout.jsx

│   │       └── AdminNavbar.jsx

│   │

│   ├── pos/                   # POS system

│   │   ├── pages/

│   │   │   ├── POSPage.jsx

│   │   │   └── POSLoginPage.jsx

│   │   ├── components/

│   │   │   ├── MenuGrid.jsx

│   │   │   ├── OrderCart.jsx

│   │   │   ├── PaymentModal.jsx

│   │   │   └── ReceiptPrint.jsx

│   │   └── layouts/

│   │       └── POSLayout.jsx

│   │

│   ├── kitchen/               # Kitchen Display System

│   │   ├── pages/

│   │   │   ├── KitchenDisplayPage.jsx

│   │   │   └── KitchenLoginPage.jsx

│   │   ├── components/

│   │   │   ├── OrderTicket.jsx

│   │   │   ├── StatusButtons.jsx

│   │   │   └── AlertSound.jsx

│   │   └── layouts/

│   │       └── KitchenLayout.jsx

│   │

│   ├── delivery/              # Delivery boy interface

│   │   ├── pages/

│   │   │   ├── DeliveryListPage.jsx

│   │   │   └── DeliveryDetailPage.jsx

│   │   └── components/

│   │       ├── DeliveryCard.jsx

│   │       └── PaymentCollector.jsx

│   │

│   ├── platform/              # Platform admin (super admin)

│   │   ├── pages/

│   │   │   ├── PlatformDashboard.jsx

│   │   │   ├── CreateOwnerPage.jsx

│   │   │   └── OwnerListPage.jsx

│   │   └── components/

│   │       └── OwnerCard.jsx

│   │

│   ├── routes/                # Route configurations

│   │   ├── customerRoutes.jsx

│   │   ├── adminRoutes.jsx

│   │   ├── posRoutes.jsx

│   │   ├── kitchenRoutes.jsx

│   │   └── platformRoutes.jsx

│   │

│   ├── App.jsx                # Main app component

│   ├── main.jsx               # Entry point

│   └── vite.config.js         # Vite configuration

│

├── .env.example               # Environment variables template

├── .gitignore

├── package.json

├── tailwind.config.js

└── README.md

```

---

### **Backend (Node.js + Express)**

```

backend/

├── src/

│   ├── config/                # Configuration files

│   │   ├── database.js        # MongoDB connection

│   │   ├── redis.js           # Redis connection

│   │   ├── jwt.js             # JWT config

│   │   ├── payment.js         # Payment gateway configs

│   │   └── notifications.js   # SMS/WhatsApp/Email configs

│   │

│   ├── models/                # Mongoose schemas

│   │   ├── User.js            # Customer users

│   │   ├── Owner.js           # Restaurant owners

│   │   ├── Manager.js         # Managers

│   │   ├── Employee.js        # Employees

│   │   ├── Restaurant.js      # Restaurant/Branch

│   │   ├── Menu.js            # Menu items

│   │   ├── Order.js           # Orders

│   │   ├── Table.js           # Tables

│   │   ├── Reservation.js     # Reservations

│   │   ├── Transaction.js     # Payments

│   │   ├── Inventory.js       # Inventory items

│   │   ├── Coupon.js          # Discount coupons

│   │   ├── LoyaltyPoint.js    # Loyalty points

│   │   ├── Notification.js    # Notification logs

│   │   └── AuditLog.js        # Admin action logs

│   │

│   ├── controllers/           # Business logic

│   │   ├── authController.js

│   │   ├── userController.js

│   │   ├── ownerController.js

│   │   ├── restaurantController.js

│   │   ├── menuController.js

│   │   ├── orderController.js

│   │   ├── tableController.js

│   │   ├── reservationController.js

│   │   ├── inventoryController.js

│   │   ├── couponController.js

│   │   ├── loyaltyController.js

│   │   ├── reportController.js

│   │   └── paymentController.js

│   │

│   ├── routes/                # API routes

│   │   ├── authRoutes.js

│   │   ├── userRoutes.js

│   │   ├── adminRoutes.js

│   │   ├── ownerRoutes.js

│   │   ├── managerRoutes.js

│   │   ├── menuRoutes.js

│   │   ├── orderRoutes.js

│   │   ├── tableRoutes.js

│   │   ├── reservationRoutes.js

│   │   ├── inventoryRoutes.js

│   │   ├── couponRoutes.js

│   │   ├── loyaltyRoutes.js

│   │   ├── reportRoutes.js

│   │   ├── paymentRoutes.js

│   │   └── webhookRoutes.js   # Payment webhooks

│   │

│   ├── middlewares/           # Express middlewares

│   │   ├── authMiddleware.js  # JWT verification

│   │   ├── roleMiddleware.js  # Role-based access control

│   │   ├── tenantMiddleware.js # Restaurant ID filtering

│   │   ├── validationMiddleware.js # Request validation

│   │   ├── errorMiddleware.js # Error handling

│   │   ├── rateLimitMiddleware.js # Rate limiting

│   │   └── uploadMiddleware.js # File upload (Multer)

│   │

│   ├── services/              # External services

│   │   ├── paymentService.js  # Razorpay/Stripe logic

│   │   ├── smsService.js      # Twilio/MSG91

│   │   ├── whatsappService.js # WhatsApp Business API

│   │   ├── emailService.js    # SendGrid/AWS SES

│   │   ├── storageService.js  # AWS S3/Cloudinary

│   │   └── pdfService.js      # Invoice generation (PDFKit)

│   │

│   ├── sockets/               # Socket.io handlers

│   │   ├── socketManager.js   # Main socket setup

│   │   ├── orderSocket.js     # Real-time order updates

│   │   ├── kitchenSocket.js   # KDS real-time

│   │   └── dashboardSocket.js # Admin dashboard live updates

│   │

│   ├── jobs/                  # Background jobs (Bull Queue)

│   │   ├── emailQueue.js      # Send emails

│   │   ├── smsQueue.js        # Send SMS

│   │   ├── reportQueue.js     # Generate reports

│   │   └── inventoryQueue.js  # Stock alerts

│   │

│   ├── utils/                 # Helper utilities

│   │   ├── logger.js          # Winston logger

│   │   ├── responseHelper.js  # Standardized API responses

│   │   ├── dateHelper.js      # Date formatting

│   │   ├── currencyHelper.js  # Currency formatting

│   │   ├── encryptionHelper.js # Bcrypt, hashing

│   │   └── tokenHelper.js     # JWT generation/verification

│   │

│   ├── validators/            # Joi validation schemas

│   │   ├── authValidator.js

│   │   ├── menuValidator.js

│   │   ├── orderValidator.js

│   │   └── reservationValidator.js

│   │

│   └── server.js              # Express app setup & start

│

├── uploads/                   # Temporary file uploads

├── logs/                      # Application logs

│   ├── error.log

│   ├── combined.log

│   └── access.log

│

├── .env.example

├── .gitignore

├── package.json

└── README.md

🗄️ COMPLETE DATABASE SCHEMA

Platform Database: platform_main

1. platformAdmins Collection:

javascript

{

_id: ObjectId,

email: "admin@platform.com",

password: "hashed_password",

role: "superadmin",

createdAt: Date,

updatedAt: Date

}

2. restaurantOwners Collection:

javascript

{

_id: ObjectId ("owner_123"),

email: "owner@example.com",

password: "hashed_password",

phone: "+919876543210",

fullName: "Ramesh Kumar",

role: "owner",

isFirstLogin: true, // Changes to false after setup

ownedDatabases: ["owner_owner_123"], // Reference to owner's DB

createdAt: Date,

updatedAt: Date

}

Per-Owner Database: owner_<ownerId>

1. restaurants Collection (Branches):

javascript

{

_id: ObjectId ("rest_001"),

ownerId: "owner_123",

name: "Spice Kitchen - Mumbai Andheri",

slug: "spice-kitchen-mumbai-andheri",

address: {

street: "Shop 12, MG Road",

city: "Mumbai",

state: "Maharashtra",

postalCode: "400058",

country: "India"

},

phone: "+912212345678",

email: "andheri@spicekitchen.com",

currency: "INR",

currencySymbol: "₹",

defaultLanguage: "en",

taxSettings: {

taxType: "GST", // or VAT

taxNumber: "29ABCDE1234F1Z5",

taxRate: 5, // percentage

applyOnFood: true,

applyOnReservations: true,

applyOnDelivery: false

},

reservationSettings: {

advancePaymentType: "percentage", // or "fixed"

advanceAmount: 20, // 20% or fixed amount

minimumAdvance: 100,

cancellationPolicy: "non-refundable",

defaultDiningDuration: 90 // minutes

},

branding: {

logo: "https://cdn.example.com/logo.png",

primaryColor: "#FF6B35",

secondaryColor: "#004E89"

},

status: "active", // or "inactive"

createdAt: Date,

updatedAt: Date

}

2. managers Collection:

javascript

{

_id: ObjectId,

ownerId: "owner_123",

assignedRestaurants: ["rest_001", "rest_002"], // Can manage multiple

email: "manager@spicekitchen.com",

password: "hashed_password",

fullName: "Priya Sharma",

phone: "+919876543210",

role: "manager",

permissions: {

canEditMenu: true,

canManageInventory: true,

canViewReports: true,

canManageStaff: true,

canEditSettings: false // Limited compared to owner

},

createdAt: Date,

updatedAt: Date

}

3. employees Collection:

javascript

{

_id: ObjectId,

restaurantId: "rest_001",

email: "staff@spicekitchen.com",

password: "hashed_password",

fullName: "Ravi Patel",

phone: "+919876543210",

role: "employee",

employeeType: "cashier", // or "kitchen_staff", "delivery_boy"

permissions: {

canAccessPOS: true,

canAccessKDS: false,

canViewOrders: true,

canEditOrders: false

},

createdAt: Date,

updatedAt: Date

}

4. menus Collection:

javascript

{

_id: ObjectId,

restaurantId: "rest_001", // null if shared across all branches

ownerId: "owner_123",

sharedAcrossBranches: true,

specificBranches: ["rest_001", "rest_002"], // If shared is false

name: {

en: "Chicken Biryani",

hi: "चिकन बिरयानी",

ar: "برياني الدجاج"

},

description: {

en: "Aromatic basmati rice with tender chicken and spices",

hi: "सुगंधित बासमती चावल नरम चिकन और मसालों के साथ",

ar: "أرز بسمتي عطري مع دجاج طري والتوابل"

},

category: "Main Course",

price: 350,

currency: "INR",

images: [

"https://cdn.example.com/biryani1.jpg",

"https://cdn.example.com/biryani2.jpg"

],

dietaryType: "non-veg", // "veg", "vegan", "non-veg"

preparationTime: 25, // minutes

isActive: true, // Global active status

availabilityByBranch: {

"rest_001": {

isAvailable: true,

lastUpdated: Date

},

"rest_002": {

isAvailable: false, // Out of stock at this branch

lastUpdated: Date

}

},

linkedInventoryItems: [

{

inventoryId: "inv_001",

quantityRequired: 200, // grams of chicken

unit: "grams"

},

{

inventoryId: "inv_002",

quantityRequired: 150, // grams of rice

unit: "grams"

}

],

tags: ["spicy", "popular", "chef-special"],

createdAt: Date,

updatedAt: Date

}

5. orders Collection:

javascript

{

_id: ObjectId ("order_1234"),

restaurantId: "rest_001",

orderNumber: "ORD-1234",

customer: {

userId: "user_001", // null if guest checkout

name: "Rahul Sharma",

phone: "+919

Retry

A

Continue

javascript

customer: {

userId: "user_001", // null if guest checkout

name: "Rahul Sharma",

phone: "+919876543210",

email: "rahul@example.com"

},

orderType: "delivery", // "dine-in", "takeaway", "delivery"

orderSource: "website", // "pos", "website"

items: [

{

menuId: "menu_001",

name: {

en: "Chicken Biryani",

hi: "चिकन बिरयानी",

ar: "برياني الدجاج"

},

quantity: 2,

price: 350,

subtotal: 700,

specialInstructions: "Extra spicy"

},

{

menuId: "menu_002",

name: {

en: "Naan",

hi: "नान",

ar: "نان"

},

quantity: 4,

price: 20,

subtotal: 80

}

],

pricing: {

subtotal: 780,

tax: {

type: "GST",

rate: 5,

amount: 39

},

deliveryCharge: 40, // Only for delivery orders

discount: {

couponCode: "SAVE10",

amount: 78

},

total: 781

},

deliveryDetails: { // Only if orderType is "delivery"

address: {

street: "123, MG Road",

landmark: "Near HDFC Bank",

city: "Mumbai",

postalCode: "400058"

},

deliveryBoyId: "emp_005",

deliveryBoyName: "Ravi Kumar",

deliveryBoyPhone: "+919876543210"

},

tableDetails: { // Only if orderType is "dine-in"

tableId: "table_05",

tableNumber: "T-05",

numberOfGuests: 4

},

status: "preparing", // "pending", "preparing", "ready", "completed", "cancelled"

statusHistory: [

{

status: "pending",

timestamp: Date,

updatedBy: "system"

},

{

status: "preparing",

timestamp: Date,

updatedBy: "kitchen_staff_001"

}

],

payment: {

method: "razorpay", // "stripe", "paypal", "cod", "cash", "card"

status: "paid", // "pending", "paid", "failed", "refunded"

transactionId: "razorpay_txn_12345",

paymentTimestamp: Date

},

kitchenTimings: {

receivedAt: Date,

startedAt: Date,

completedAt: Date,

estimatedReadyTime: Date

},

priority: 1, // 1=Dine-in, 2=Takeaway, 3=Delivery

invoiceUrl: "https://cdn.example.com/invoices/order_1234.pdf",

notes: "Extra plates required",

createdAt: Date,

updatedAt: Date

}

6. tables Collection:

javascript

{

_id: ObjectId,

restaurantId: "rest_001",

tableNumber: "T-05",

capacity: 4,

tableType: "window-side", // "indoor", "outdoor", "bar", "vip"

pricing: {

type: "per_person", // or "fixed"

amount: 150, // ₹150 per person or fixed ₹150

currency: "INR"

},

status: "available", // "occupied", "reserved", "maintenance"

currentReservation: null, // or reservationId if reserved

currentOrder: null, // or orderId if occupied

position: { // For visual floor plan (future)

x: 100,

y: 200

},

isActive: true,

createdAt: Date,

updatedAt: Date

}

7. reservations Collection:

javascript

{

_id: ObjectId ("res_001"),

restaurantId: "rest_001",

reservationNumber: "RES-1001",

customer: {

userId: "user_001",

name: "Priya Patel",

phone: "+919876543210",

email: "priya@example.com"

},

reservationDate: "2024-11-05",

timeSlot: "19:30", // 7:30 PM

numberOfGuests: 4,

table: {

tableId: "table_05",

tableNumber: "T-05",

assignedAt: Date,

assignmentMethod: "auto" // or "manual"

},

pricing: {

baseAmount: 600, // ₹150 x 4 guests

advanceAmount: 120, // 20% advance

remainingAmount: 480,

currency: "INR"

},

payment: {

advancePayment: {

method: "razorpay",

status: "paid",

transactionId: "razorpay_res_12345",

paidAt: Date

},

remainingPayment: {

method: null, // Paid at restaurant

status: "pending",

paidAt: null

}

},

status: "confirmed", // "pending", "confirmed", "checked-in", "completed", "no-show", "cancelled"

statusHistory: [

{

status: "confirmed",

timestamp: Date,

updatedBy: "system"

}

],

qrCode: "https://cdn.example.com/qr/res_001.png", // For check-in

specialRequests: "Window table, vegetarian options preferred",

reminderSent: true,

reminderSentAt: Date,

cancellationPolicy: "non-refundable",

createdAt: Date,

updatedAt: Date

}

8. customers Collection (Branch-Specific):

javascript

{

_id: ObjectId ("user_001"),

restaurantId: "rest_001", // Registered for this specific branch

fullName: "Rahul Sharma",

email: "rahul@example.com",

phone: "+919876543210",

password: "hashed_password",

savedAddresses: [

{

label: "Home",

street: "123, MG Road",

landmark: "Near HDFC Bank",

city: "Mumbai",

postalCode: "400058",

isDefault: true

},

{

label: "Office",

street: "456, BKC",

city: "Mumbai",

postalCode: "400051",

isDefault: false

}

],

loyaltyPoints: 450,

loyaltyTier: "silver", // "bronze", "silver", "gold", "platinum"

totalOrders: 23,

totalSpent: 12500,

averageOrderValue: 543,

preferences: {

favoriteItems: ["menu_001", "menu_005"],

dietaryRestrictions: ["vegetarian"],

spiceLevel: "medium"

},

lastOrderDate: Date,

registeredAt: Date,

isActive: true,

isBlocked: false,

createdAt: Date,

updatedAt: Date

}

9. transactions Collection:

javascript

{

_id: ObjectId,

restaurantId: "rest_001",

transactionType: "order", // "reservation", "refund"

referenceId: "order_1234", // orderId or reservationId

customer: {

userId: "user_001",

name: "Rahul Sharma"

},

amount: 781,

currency: "INR",

paymentMethod: "razorpay",

paymentGateway: "razorpay",

gatewayResponse: {

transactionId: "razorpay_txn_12345",

orderId: "order_xyz_789",

signature: "signature_hash",

status: "success"

},

status: "success", // "pending", "success", "failed", "refunded"

refund: { // If status is "refunded"

amount: 781,

reason: "Customer cancelled order",

refundedAt: Date,

refundTransactionId: "refund_123"

},

fees: {

gatewayFee: 15.62, // 2% of 781

netAmount: 765.38

},

createdAt: Date,

updatedAt: Date

}

10. inventory Collection:

javascript

{

_id: ObjectId ("inv_001"),

restaurantId: "rest_001",

itemName: {

en: "Chicken (Raw)",

hi: "कच्चा चिकन",

ar: "دجاج نيء"

},

category: "Meat & Poultry",

currentStock: 15,

unit: "kg",

minimumStock: 20,

maximumStock: 50,

reorderPoint: 25, // Alert when stock hits this level

unitPrice: 280,

currency: "INR",

supplier: {

name: "Fresh Meats Ltd.",

phone: "+912212345678",

email: "orders@freshmeats.com"

},

expiryDate: "2024-11-10",

stockHistory: [

{

type: "restock", // "restock", "deduction", "wastage", "adjustment"

quantity: 20,

reason: "New stock purchase",

invoice: "INV-2024-001",

updatedBy: "manager_001",

timestamp: Date

},

{

type: "deduction",

quantity: -5,

reason: "Order #1234",

relatedOrderId: "order_1234",

timestamp: Date

}

],

lastRestocked: Date,

isPerishable: true,

status: "low_stock", // "in_stock", "low_stock", "out_of_stock"

createdAt: Date,

updatedAt: Date

}

11. coupons Collection:

javascript

{

_id: ObjectId,

restaurantId: "rest_001", // null if owner-wide

ownerId: "owner_123",

code: "SAVE10",

discountType: "percentage", // or "fixed"

discountValue: 10, // 10% or ₹10

minimumOrderValue: 500,

maximumDiscount: 100, // Cap for percentage discounts

applicableOn: "all", // "all", "specific_items", "specific_categories"

applicableItems: [], // menuIds if specific_items

applicableCategories: [], // if specific_categories

usageLimit: {

totalUses: 100,

usedCount: 23,

perUserLimit: 1

},

validFrom: Date,

validUntil: Date,

isActive: true,

description: {

en: "Get 10% off on orders above ₹500",

hi: "₹500 से अधिक के ऑर्डर पर 10% की छूट पाएं",

ar: "احصل على خصم 10٪ على الطلبات فوق 500 ₹"

},

createdBy: "owner_123",

createdAt: Date,

updatedAt: Date

}

12. loyaltyPoints Collection:

javascript

{

_id: ObjectId,

restaurantId: "rest_001",

userId: "user_001",

currentBalance: 450,

lifetimeEarned: 680,

lifetimeRedeemed: 230,

tier: "silver", // bronze: 0-499, silver: 500-999, gold: 1000+

transactions: [

{

type: "earned", // or "redeemed", "expired"

points: 20,

reason: "Order #1234",

relatedOrderId: "order_1234",

timestamp: Date

},

{

type: "redeemed",

points: -100,

reason: "Used in Order #1250",

discountAmount: 50,

relatedOrderId: "order_1250",

timestamp: Date

}

],

earningRules: {

pointsPerRupee: 0.1, // 10 points per ₹100 spent

birthdayBonus: 100,

referralBonus: 50

},

redemptionRules: {

pointsToRupeeRatio: 2, // 100 points = ₹50

minimumRedemption: 50

},

expiryDate: Date, // Points expire after 1 year

createdAt: Date,

updatedAt: Date

}

13. notifications Collection (Logs):

javascript

{

_id: ObjectId,

restaurantId: "rest_001",

recipient: {

userId: "user_001",

phone: "+919876543210",

email: "rahul@example.com"

},

type: "sms", // "email", "whatsapp", "push"

template: "order_confirmation",

content: "Your order #1234 has been confirmed!...",

status: "sent", // "pending", "sent", "failed"

provider: "twilio", // "msg91", "sendgrid", "whatsapp_business"

providerId: "SM_twilio_12345",

errorMessage: null, // If status is "failed"

sentAt: Date,

deliveredAt: Date,

createdAt: Date

}

14. auditLogs Collection:

javascript

{

_id: ObjectId,

restaurantId: "rest_001",

action: "menu_item_disabled", // or "order_cancelled", "user_blocked", etc.

performedBy: {

userId: "manager_001",

role: "manager",

name: "Priya Sharma"

},

targetResource: {

type: "menu",

id: "menu_001",

name: "Chicken Biryani"

},

changes: {

field: "availabilityByBranch.rest_001.isAvailable",

oldValue: true,

newValue: false

},

reason: "Out of stock - chicken unavailable",

ipAddress: "192.168.1.100",

userAgent: "Mozilla/5.0...",

timestamp: Date

}

```

---

## 🔌 **API ENDPOINTS**

### **Authentication APIs**

```

POST   /api/auth/customer/register        # Customer signup

POST   /api/auth/customer/login           # Customer login

POST   /api/auth/customer/forgot-password # Send OTP

POST   /api/auth/customer/reset-password  # Reset password

POST   /api/auth/admin/login              # Owner/Manager/Employee login

POST   /api/auth/admin/refresh-token      # Refresh JWT

POST   /api/auth/admin/logout             # Logout

POST   /api/auth/admin/change-password    # Change password

```

### **Owner/Admin APIs**

```

# Restaurant Management

GET    /api/owner/restaurants              # List all branches

POST   /api/owner/restaurants              # Add new branch

GET    /api/owner/restaurants/:id          # Get branch details

PUT    /api/owner/restaurants/:id          # Update branch

DELETE /api/owner/restaurants/:id          # Delete branch

# Dashboard & Analytics

GET    /api/owner/dashboard/stats          # Cumulative stats (all branches)

GET    /api/owner/dashboard/stats/:restaurantId  # Single branch stats

GET    /api/owner/reports/sales            # Sales reports

GET    /api/owner/reports/top-items        # Top-selling items

GET    /api/owner/reports/customers        # Customer insights

# Staff Management

GET    /api/owner/managers                 # List managers

POST   /api/owner/managers                 # Create manager

PUT    /api/owner/managers/:id             # Update manager

DELETE /api/owner/managers/:id             # Delete manager

POST   /api/owner/managers/:id/assign      # Assign to branches

GET    /api/owner/employees                # List employees

POST   /api/owner/employees                # Create employee

PUT    /api/owner/employees/:id            # Update employee

DELETE /api/owner/employees/:id            # Delete employee

# Settings

GET    /api/owner/settings/tax             # Get tax settings

PUT    /api/owner/settings/tax             # Update tax settings

GET    /api/owner/settings/payments        # Get payment gateway configs

PUT    /api/owner/settings/payments        # Update payment configs

```

### **Menu APIs**

```

GET    /api/menu                           # List all menu items (with filters)

GET    /api/menu/:id                       # Get single menu item

POST   /api/menu                           # Create menu item (Admin)

PUT    /api/menu/:id                       # Update menu item (Admin)

DELETE /api/menu/:id                       # Delete menu item (Admin)

PATCH  /api/menu/:id/availability          # Toggle availability (Manager/Kitchen)

POST   /api/menu/bulk-upload               # Bulk upload via CSV

GET    /api/menu/categories                # List categories

```

### **Order APIs**

```

# Customer Side

POST   /api/orders                         # Place order

GET    /api/orders                         # Get customer's orders

GET    /api/orders/:id                     # Get order details

GET    /api/orders/:id/track               # Real-time order tracking

POST   /api/orders/:id/cancel              # Cancel order (if pending)

# Admin Side

GET    /api/admin/orders                   # List all orders (with filters)

GET    /api/admin/orders/:id               # Get order details

PATCH  /api/admin/orders/:id/status        # Update order status

POST   /api/admin/orders/:id/refund        # Process refund

GET    /api/admin/orders/export            # Export orders to CSV/PDF

```

### **POS APIs**

```

POST   /api/pos/orders                     # Create POS order

GET    /api/pos/menu                       # Get menu for POS

POST   /api/pos/payment                    # Process payment

GET    /api/pos/tables/available           # Get available tables

POST   /api/pos/print-receipt              # Trigger receipt print

```

### **Kitchen Display System APIs**

```

GET    /api/kitchen/orders                 # Get active orders for kitchen

PATCH  /api/kitchen/orders/:id/status      # Update cooking status

POST   /api/kitchen/orders/:id/ready       # Mark order as ready

```

### **Table Management APIs**

```

GET    /api/tables                         # List all tables

POST   /api/tables                         # Add table (Admin)

PUT    /api/tables/:id                     # Update table

DELETE /api/tables/:id                     # Delete table

GET    /api/tables/availability            # Get real-time availability

PATCH  /api/tables/:id/status              # Update status (occupied/available)

```

### **Reservation APIs**

```

# Customer Side

POST   /api/reservations                   # Create reservation

GET    /api/reservations                   # Get customer's reservations

GET    /api/reservations/:id               # Get reservation details

# Admin Side

GET    /api/admin/reservations             # List all reservations

GET    /api/admin/reservations/:id         # Get details

PATCH  /api/admin/reservations/:id/status  # Update status (check-in, no-show)

POST   /api/admin/reservations/:id/cancel  # Cancel reservation

GET    /api/admin/reservations/calendar    # Calendar view

```

### **Inventory APIs**

```

GET    /api/inventory                      # List inventory items

POST   /api/inventory                      # Add inventory item

PUT    /api/inventory/:id                  # Update item

DELETE /api/inventory/:id                  # Delete item

POST   /api/inventory/:id/restock          # Restock item

POST   /api/inventory/:id/adjust           # Manual adjustment

GET    /api/inventory/low-stock            # Get low stock items

GET    /api/inventory/alerts               # Get stock alerts

```

### **Coupon APIs**

```

GET    /api/coupons                        # List coupons

POST   /api/coupons                        # Create coupon (Admin)

PUT    /api/coupons/:id                    # Update coupon

DELETE /api/coupons/:id                    # Delete coupon

POST   /api/coupons/validate               # Validate coupon code (Customer)

GET    /api/coupons/:code/usage            # Get usage stats

```

### **Loyalty APIs**

```

GET    /api/loyalty/balance                # Get customer's points

GET    /api/loyalty/history                # Get transaction history

POST   /api/loyalty/redeem                 # Redeem points

GET    /api/admin/loyalty/customers        # List top loyalty customers

```

### **Customer Management APIs**

```

GET    /api/admin/customers                # List customers

GET    /api/admin/customers/:id            # Get customer details

PATCH  /api/admin/customers/:id/block      # Block customer

PATCH  /api/admin/customers/:id/unblock    # Unblock customer

GET    /api/admin/customers/:id/orders     # Get customer's order history

```

### **Payment & Webhook APIs**

```

POST   /api/payments/razorpay/create-order # Create Razorpay order

POST   /api/payments/razorpay/verify       # Verify payment

POST   /api/payments/stripe/create-intent  # Create Stripe payment intent

POST   /api/webhooks/razorpay              # Razorpay webhook

POST   /api/webhooks/stripe                # Stripe webhook

POST   /api/payments/refund                # Process refund

```

### **Delivery APIs**

```

GET    /api/delivery/orders                # Get assigned deliveries (Delivery boy)

PATCH  /api/delivery/orders/:id/status     # Update delivery status

POST   /api/delivery/orders/:id/collect    # Collect COD payment

```

### **Notification APIs**

```

GET    /api/notifications                  # Get user notifications

PATCH  /api/notifications/:id/read         # Mark as read

POST   /api/admin/notifications/send       # Send custom notification (Admin)

🔄 REAL-TIME FEATURES (Socket.io)

Socket Events

Customer Events:

javascript

// Listen for order updates

socket.on('order:statusUpdate', (data) => {

// { orderId, status, message }

});

// Listen for delivery tracking

socket.on('delivery:locationUpdate', (data) => {

// { orderId, lat, lng }

});

Kitchen Events:

javascript

// New order received

socket.on('kitchen:newOrder', (orderData) => {

// Display new order ticket

// Play alert sound

});

// Order cancelled

socket.on('kitchen:orderCancelled', (orderId) => {

// Remove from display

});

Admin Dashboard Events:

javascript

// Real-time sales update

socket.on('dashboard:salesUpdate', (data) => {

// { todaySales, totalOrders }

});

// New customer registered

socket.on('dashboard:newCustomer', (customerData) => {

// Update customer count

});

// Low stock alert

socket.on('inventory:lowStock', (itemData) => {

// Show notification

});

POS Events:

javascript

// Table status changed

socket.on('pos:tableStatusChange', (data) => {

// { tableId, status }

});

// Menu item availability changed

socket.on('pos:menuAvailability', (data) => {

// { menuId, isAvailable }

});

🛠️ DEVELOPMENT PHASES - DETAILED BREAKDOWN

Phase 1: Foundation & Setup (Week 1-2)

Week 1:

- Initialize Git repository

- Set up frontend (React + Vite + Tailwind)

- Set up backend (Node.js + Express + MongoDB)

- Configure environment variables

- Set up MongoDB Atlas (or local)

- Install core dependencies

- Create base folder structure

- Set up ESLint + Prettier

- Configure Tailwind with dark mode

Week 2:

- Implement JWT authentication utility

- Create auth middleware (role-based)

- Set up tenant middleware (restaurantId filtering)

- Create API response helpers

- Set up error handling middleware

- Configure Winston logger

- Set up file upload (Multer + Cloudinary/S3)

- Create database models (User, Owner, Restaurant)

Phase 2: Platform Admin & Owner Onboarding (Week 3-4)

Week 3:

- Platform admin login page

- Create restaurant owner API

- Owner login page

- First-time setup page (add restaurant details)

- Auto-create owner database on setup

- Owner dashboard skeleton

- Implement theme context (dark/light mode)

- Implement language context (i18next)

Week 4:

- Branch management (add/edit/delete)

- Manager creation & assignment

- Employee creation

- Tax settings page

- Currency settings

- Basic owner dashboard (stats placeholders)

- Branch selector dropdown

Phase 3: Menu Management (Week 5-6)

Week 5:

- Menu model with multilingual fields

- Add menu item page (with image upload)

- Menu listing page (admin side)

- Edit/delete menu functionality

- Category management

- Bulk upload via CSV

Week 6:

- Menu availability toggle

- Branch-specific menu assignment

- Shared menu across branches logic

- Menu item detail view

- Dietary type badges

- Search & filter implementation

Phase 4: Customer Website (Week 7-9)

Week 7:

- Customer homepage design

  - Hero section

  - Featured dishes

  - Special offers

  - Testimonials

  - FAQ

  - Footer

- Menu listing page (customer side)

- Menu category filters

- Search functionality

- Add to cart functionality

- Cart context

Week 8:

- Customer registration/login

- Cart page

- Checkout page

- Apply coupon functionality

- Tax calculation at checkout

- Order type selection (takeaway/delivery/dine-in)

Week 9:

- Payment gateway integration (Razorpay)

- Order confirmation page

- Order history page

- Order tracking page (real-time)

- Customer profile page

- Invoice PDF generation

Phase 5: Table Reservation System (Week 10-11)

Week 10:

- Table model & APIs

- Add/edit table (admin side)

- Table availability dashboard

- Table pricing configuration

- Reservation model & APIs

Week 11:

- Customer reservation form

- Auto table assignment logic

- Advance payment collection

- Reservation confirmation page

- QR code generation

- Reservation management (admin side)

- Reservation calendar view

Phase 6: POS System (Week 12-13)

Week 12:

- POS UI design (touch-optimized)

- Menu grid for POS

- Order cart functionality

- Order type selection (dine-in/takeaway)

- Table selection for dine-in

- Calculate total with tax

Week 13:

- Payment method selection (cash/card/UPI)

- Print receipt functionality (ESC/POS)

- POS order submission

- Order listing in admin (POS + Website combined)

- Split bill functionality

Phase 7: Kitchen Display System (Week 14-15)

Week 14:

- KDS UI design (full-screen)

- Real-time order display (Socket.io)

- Order priority sorting

- Status update buttons (start/ongoing/complete)

- Sound alerts for new orders

Week 15:

- Order aging warnings (color-coded)

- Quick "Out of Stock" toggle

- Kitchen ticket printing

- Order completion notification to customer

- KDS filtering (by status, type)

Phase 8: Inventory Management (Week 16-17)

Week 16:

- Inventory model & APIs

- Add/edit inventory items

- Stock tracking

- Link menu items to inventory

- Auto-deduction on order

Week 17:

- Low stock alerts (SMS/Email)

- Restock functionality

- Wastage tracking

- Manual adjustment with audit

- Inventory reports

- Supplier management

Phase 9: Notifications & Alerts (Week 18)

- SMS integration (Twilio/MSG91)

- Email integration (SendGrid)

- WhatsApp Business API integration

- Order confirmation notifications

- Order status update notifications

- Reservation reminders

- Low stock alerts

- Daily report emails

Phase 10: Reports & Analytics (Week 19-20)

Week 19:

- Sales reports (daily/weekly/monthly)

- Top-selling items report

- Customer insights

- Revenue breakdown

- Branch performance comparison

- Export to PDF/Excel

Week 20:

- Real-time dashboard updates (Socket.io)

- Sales charts (Line, Bar, Pie)

- Order analytics

- Customer retention metrics

- Scheduled report emails

Phase 11: Loyalty Program & Coupons (Week 21)

- Loyalty model & APIs

- Points earning on orders

- Points redemption

- Loyalty tier system

- Coupon creation (admin)

- Coupon validation at checkout

- Coupon usage tracking

- Birthday/referral bonuses

Phase 12: Delivery Boy Interface (Week 22)

- Delivery boy login

- Assigned deliveries listing

- Customer details display

- Payment collection (COD)

- QR code display for payment

- Mark delivery complete

- Real-time status updates

Phase 13: Final Testing & Optimization (Week 23-24)

Week 23:

- End-to-end testing (all user flows)

- Cross-browser testing

- Mobile responsiveness testing

- Performance optimization

- Security audit

- API rate limiting

- Input sanitization

Week 24:

- Bug fixes

- Code refactoring

- Documentation (API docs, README)

- Deployment setup (Docker)

- CI/CD pipeline (GitHub Actions)

- Production database setup

- SSL certificate setup

- Final

Retry

A

Continue

📁 PHASE 13 CONTINUED & DEPLOYMENT

Week 24 (Continued):

- Final UAT (User Acceptance Testing) with pilot restaurant

- Load testing (simulate 1000+ concurrent users)

- Backup & recovery testing

- Monitoring setup (PM2, New Relic/Datadog)

- Error tracking (Sentry)

- Analytics setup (Google Analytics/Mixpanel)

- Production deployment

- Post-launch monitoring

🚀 DEPLOYMENT ARCHITECTURE

Production Infrastructure

Recommended Setup:

├── Frontend (React)

│   ├── Hosting: Vercel / Netlify / AWS S3 + CloudFront

│   ├── Domain: yourdomain.com

│   └── SSL: Auto (Let's Encrypt)

│

├── Backend (Node.js)

│   ├── Hosting: AWS EC2 / DigitalOcean Droplet / Heroku

│   ├── Process Manager: PM2 (cluster mode)

│   ├── Reverse Proxy: Nginx

│   └── SSL: Let's Encrypt (Certbot)

│

├── Database

│   ├── Primary: MongoDB Atlas (M10 cluster - $57/month)

│   ├── Backup: Auto daily backups (Atlas built-in)

│   └── Replica Set: 3-node for high availability

│

├── Caching Layer

│   ├── Redis Cloud (free tier → $10/month)

│   └── Use for: Session storage, menu caching, real-time data

│

├── File Storage

│   ├── AWS S3 / Cloudinary

│   └── Images: Menu items, receipts, QR codes

│

├── CDN

│   ├── Cloudflare (free tier)

│   └── Cache static assets, images

│

└── Monitoring & Logs

├── Application: PM2 logs + Winston

├── Error Tracking: Sentry

├── Uptime: UptimeRobot (free)

└── Performance: New Relic / Datadog

🐳 DOCKER SETUP

docker-compose.yml (For Development)

yaml

version: '3.8'

services:

# MongoDB

mongodb:

image: mongo:7

container_name: restaurant_mongo

restart: always

ports:

- "27017:27017"

environment:

MONGO_INITDB_ROOT_USERNAME: admin

MONGO_INITDB_ROOT_PASSWORD: password123

volumes:

- mongo_data:/data/db

networks:

- restaurant_network

# Redis

redis:

image: redis:7-alpine

container_name: restaurant_redis

restart: always

ports:

- "6379:6379"

networks:

- restaurant_network

# Backend

backend:

build:

context: ./backend

dockerfile: Dockerfile

container_name: restaurant_backend

restart: always

ports:

- "5000:5000"

environment:

NODE_ENV: development

PORT: 5000

MONGO_URI: mongodb://admin:password123@mongodb:27017/restaurant_db?authSource=admin

REDIS_URL: redis://redis:6379

JWT_SECRET: your_jwt_secret_here

depends_on:

- mongodb

- redis

volumes:

- ./backend:/app

- /app/node_modules

networks:

- restaurant_network

# Frontend

frontend:

build:

context: ./frontend

dockerfile: Dockerfile

container_name: restaurant_frontend

restart: always

ports:

- "3000:3000"

environment:

VITE_API_URL: http://localhost:5000/api

VITE_SOCKET_URL: http://localhost:5000

volumes:

- ./frontend:/app

- /app/node_modules

networks:

- restaurant_network

depends_on:

- backend

volumes:

mongo_data:

networks:

restaurant_network:

driver: bridge

Backend Dockerfile

dockerfile

FROM node:20-alpine

WORKDIR /app

# Install dependencies

COPY package*.json ./

RUN npm ci --only=production

# Copy source code

COPY . .

# Expose port

EXPOSE 5000

# Start application

CMD ["npm", "start"]

Frontend Dockerfile

dockerfile

FROM node:20-alpine

WORKDIR /app

# Install dependencies

COPY package*.json ./

RUN npm ci

# Copy source code

COPY . .

# Expose port

EXPOSE 3000

# Start development server

CMD ["npm", "run", "dev", "--", "--host"]

🔐 ENVIRONMENT VARIABLES

Backend .env

env

# Server

NODE_ENV=production

PORT=5000

FRONTEND_URL=https://yourdomain.com

# Database

MONGO_URI=mongodb+srv://username:password@cluster.mongodb.net/restaurant_db

REDIS_URL=redis://localhost:6379

# JWT

JWT_SECRET=your_super_secret_jwt_key_here_min_32_chars

JWT_EXPIRE=15m

JWT_REFRESH_SECRET=your_refresh_token_secret_here

JWT_REFRESH_EXPIRE=7d

# Payment Gateways

RAZORPAY_KEY_ID=rzp_live_xxxxxx

RAZORPAY_KEY_SECRET=your_razorpay_secret

STRIPE_PUBLISHABLE_KEY=pk_live_xxxxxx

STRIPE_SECRET_KEY=sk_live_xxxxxx

STRIPE_WEBHOOK_SECRET=whsec_xxxxxx

PAYPAL_CLIENT_ID=your_paypal_client_id

PAYPAL_SECRET=your_paypal_secret

# SMS (Twilio)

TWILIO_ACCOUNT_SID=ACxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxx

TWILIO_AUTH_TOKEN=your_twilio_auth_token

TWILIO_PHONE_NUMBER=+1234567890

# SMS (MSG91 - India)

MSG91_AUTH_KEY=your_msg91_auth_key

MSG91_SENDER_ID=RESTKHN

# Email (SendGrid)

SENDGRID_API_KEY=SG.xxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxx

SENDGRID_FROM_EMAIL=noreply@yourdomain.com

SENDGRID_FROM_NAME=Restaurant Name

# WhatsApp Business API

WHATSAPP_API_URL=https://api.whatsapp.com/send

WHATSAPP_PHONE_NUMBER_ID=your_phone_number_id

WHATSAPP_ACCESS_TOKEN=your_access_token

# File Storage (AWS S3)

AWS_ACCESS_KEY_ID=AKIAxxxxxxxxxxxxxxxx

AWS_SECRET_ACCESS_KEY=your_aws_secret_key

AWS_REGION=ap-south-1

AWS_S3_BUCKET=restaurant-uploads

# File Storage (Cloudinary - Alternative)

CLOUDINARY_CLOUD_NAME=your_cloud_name

CLOUDINARY_API_KEY=your_api_key

CLOUDINARY_API_SECRET=your_api_secret

# Error Tracking (Sentry)

SENTRY_DSN=https://xxxxxx@sentry.io/xxxxxx

# Rate Limiting

RATE_LIMIT_WINDOW_MS=900000

RATE_LIMIT_MAX_REQUESTS=100

# CORS

CORS_ORIGIN=https://yourdomain.com,https://admin.yourdomain.com

# Socket.io

SOCKET_CORS_ORIGIN=https://yourdomain.com

Frontend .env

env

VITE_API_URL=https://api.yourdomain.com/api

VITE_SOCKET_URL=https://api.yourdomain.com

VITE_RAZORPAY_KEY_ID=rzp_live_xxxxxx

VITE_STRIPE_PUBLISHABLE_KEY=pk_live_xxxxxx

VITE_GOOGLE_MAPS_API_KEY=your_google_maps_key

VITE_APP_ENV=production

📊 PERFORMANCE OPTIMIZATION

Backend Optimizations

- Database Indexing:

javascript

// In models

menuSchema.index({ restaurantId: 1, category: 1, isActive: 1 });

orderSchema.index({ restaurantId: 1, status: 1, createdAt: -1 });

reservationSchema.index({ restaurantId: 1, reservationDate: 1, status: 1 });

customerSchema.index({ restaurantId: 1, phone: 1 }, { unique: true });

- Redis Caching:

javascript

// Cache menu data (expires in 1 hour)

const cacheMenu = async (restaurantId) => {

const menu = await Menu.find({ restaurantId, isActive: true });

await redis.setex(`menu:${restaurantId}`, 3600, JSON.stringify(menu));

return menu;

};

// Get from cache first

const getMenu = async (restaurantId) => {

const cached = await redis.get(`menu:${restaurantId}`);

if (cached) return JSON.parse(cached);

return await cacheMenu(restaurantId);

};

- API Response Compression:

javascript

const compression = require('compression');

app.use(compression());

- Query Optimization:

javascript

// Use lean() for read-only queries

const orders = await Order.find({ restaurantId }).lean();

// Select only required fields

const customers = await Customer.find({ restaurantId })

.select('fullName phone totalOrders loyaltyPoints')

.lean();

// Pagination

const page = parseInt(req.query.page) || 1;

const limit = parseInt(req.query.limit) || 20;

const skip = (page - 1) * limit;

const orders = await Order.find({ restaurantId })

.sort({ createdAt: -1 })

.skip(skip)

.limit(limit);

Frontend Optimizations

- Code Splitting:

javascript

// Lazy load routes

const AdminDashboard = lazy(() => import('./admin/pages/DashboardPage'));

const MenuManagement = lazy(() => import('./admin/pages/MenuManagementPage'));

// In routes

<Suspense fallback={<Loader />}>

<Routes>

<Route path="/admin/dashboard" element={<AdminDashboard />} />

<Route path="/admin/menu" element={<MenuManagement />} />

</Routes>

</Suspense>

- Image Optimization:

javascript

// Use next-gen formats

<picture>

<source srcSet="image.webp" type="image/webp" />

<source srcSet="image.jpg" type="image/jpeg" />

<img src="image.jpg" alt="Menu item" loading="lazy" />

</picture>

// Cloudinary transformations

const optimizedUrl = `https://res.cloudinary.com/${cloudName}/image/upload/w_400,h_300,c_fill,f_auto,q_auto/v1/${imageId}`;

- React Query for Server State:

javascript

import { useQuery, useMutation, useQueryClient } from '@tanstack/react-query';

// Fetch menu with caching

const { data: menu, isLoading } = useQuery({

queryKey: ['menu', restaurantId],

queryFn: () => fetchMenu(restaurantId),

staleTime: 5 * 60 * 1000, // 5 minutes

cacheTime: 10 * 60 * 1000, // 10 minutes

});

// Optimistic updates

const mutation = useMutation({

mutationFn: updateMenuItem,

onMutate: async (newItem) => {

await queryClient.cancelQueries(['menu', restaurantId]);

const previousMenu = queryClient.getQueryData(['menu', restaurantId]);

queryClient.setQueryData(['menu', restaurantId], (old) =>

old.map(item => item._id === newItem._id ? newItem : item)

);

return { previousMenu };

},

onError: (err, newItem, context) => {

queryClient.setQueryData(['menu', restaurantId], context.previousMenu);

},

});

- Memoization:

javascript

import { useMemo, useCallback } from 'react';

const filteredMenu = useMemo(() => {

return menu.filter(item =>

item.category === selectedCategory &&

item.name.toLowerCase().includes(searchTerm.toLowerCase())

);

}, [menu, selectedCategory, searchTerm]);

const handleAddToCart = useCallback((item) => {

// Add to cart logic

}, []);

🔒 SECURITY BEST PRACTICES

1. Input Validation & Sanitization

javascript

// Using Joi for validation

const menuItemSchema = Joi.object({

name: Joi.object({

en: Joi.string().min(2).max(100).required(),

hi: Joi.string().min(2).max(100),

ar: Joi.string().min(2).max(100)

}).required(),

price: Joi.number().min(0).max(100000).required(),

category: Joi.string().valid('Starters', 'Main Course', 'Desserts', 'Beverages').required()

});

// Sanitize MongoDB queries

const mongoSanitize = require('express-mongo-sanitize');

app.use(mongoSanitize());

// Sanitize user input

const xss = require('xss-clean');

app.use(xss());

2. Rate Limiting

javascript

const rateLimit = require('express-rate-limit');

// General API rate limit

const apiLimiter = rateLimit({

windowMs: 15 * 60 * 1000, // 15 minutes

max: 100,

message: 'Too many requests, please try again later.'

});

app.use('/api/', apiLimiter);

// Stricter limit for auth routes

const authLimiter = rateLimit({

windowMs: 15 * 60 * 1000,

max: 5,

skipSuccessfulRequests: true

});

app.use('/api/auth/', authLimiter);

3. Security Headers

javascript

const helmet = require('helmet');

app.use(helmet({

contentSecurityPolicy: {

directives: {

defaultSrc: ["'self'"],

styleSrc: ["'self'", "'unsafe-inline'", 'https://fonts.googleapis.com'],

fontSrc: ["'self'", 'https://fonts.gstatic.com'],

imgSrc: ["'self'", 'data:', 'https:'],

scriptSrc: ["'self'"],

connectSrc: ["'self'", 'wss:', 'https://api.razorpay.com']

}

},

hsts: {

maxAge: 31536000,

includeSubDomains: true,

preload: true

}

}));

4. JWT Security

javascript

// Generate token with short expiry

const generateToken = (userId, role) => {

return jwt.sign(

{ userId, role },

process.env.JWT_SECRET,

{ expiresIn: '15m' }

);

};

// Refresh token (longer expiry)

const generateRefreshToken = (userId) => {

return jwt.sign(

{ userId },

process.env.JWT_REFRESH_SECRET,

{ expiresIn: '7d' }

);

};

// Store refresh token in httpOnly cookie

res.cookie('refreshToken', refreshToken, {

httpOnly: true,

secure: process.env.NODE_ENV === 'production',

sameSite: 'strict',

maxAge: 7 * 24 * 60 * 60 * 1000 // 7 days

});

5. Password Hashing

javascript

const bcrypt = require('bcryptjs');

// Hash password before saving

userSchema.pre('save', async function(next) {

if (!this.isModified('password')) return next();

this.password = await bcrypt.hash(this.password, 12);

next();

});

// Compare password

userSchema.methods.comparePassword = async function(candidatePassword) {

return await bcrypt.compare(candidatePassword, this.password);

};

6. CORS Configuration

javascript

const cors = require('cors');

const corsOptions = {

origin: function (origin, callback) {

const whitelist = [

'https://yourdomain.com',

'https://admin.yourdomain.com',

'http://localhost:3000' // Development

];

if (whitelist.indexOf(origin) !== -1 || !origin) {

callback(null, true);

} else {

callback(new Error('Not allowed by CORS'));

}

},

credentials: true,

optionsSuccessStatus: 200

};

app.use(cors(corsOptions));

7. Audit Logging

javascript

// Middleware to log all admin actions

const auditLogger = async (req, res, next) => {

const originalSend = res.send;

res.send = function(data) {

if (req.user && req.user.role !== 'customer') {

AuditLog.create({

restaurantId: req.restaurantId,

action: `${req.method} ${req.originalUrl}`,

performedBy: {

userId: req.user.id,

role: req.user.role,

name: req.user.fullName

},

ipAddress: req.ip,

userAgent: req.get('user-agent'),

timestamp: new Date()

});

}

originalSend.call(this, data);

};

next();

};

app.use('/api/admin/', auditLogger);

🧪 TESTING STRATEGY

1. Unit Tests (Jest)

javascript

// backend/src/__tests__/services/orderService.test.js

const { calculateOrderTotal } = require('../../services/orderService');

describe('Order Service', () => {

test('should calculate order total with tax', () => {

const items = [

{ price: 100, quantity: 2 },

{ price: 50, quantity: 1 }

];

const taxRate = 5; // 5%

const result = calculateOrderTotal(items, taxRate);

expect(result.subtotal).toBe(250);

expect(result.tax).toBe(12.5);

expect(result.total).toBe(262.5);

});

test('should apply coupon discount', () => {

const subtotal = 1000;

const coupon = { type: 'percentage', value: 10 };

const discount = applyCoupon(subtotal, coupon);

expect(discount).toBe(100);

});

});

2. Integration Tests (Supertest)

javascript

// backend/src/__tests__/routes/auth.test.js

const request = require('supertest');

const app = require('../../server');

describe('Auth Routes', () => {

test('POST /api/auth/customer/register - should create new user', async () => {

const response = await request(app)

.post('/api/auth/customer/register')

.send({

fullName: 'Test User',

email: 'test@example.com',

phone: '+919876543210',

password: 'Password123!'

});

expect(response.status).toBe(201);

expect(response.body).toHaveProperty('token');

expect(response.body.user.email).toBe('test@example.com');

});

test('POST /api/auth/customer/login - should login user', async () => {

const response = await request(app)

.post('/api/auth/customer/login')

.send({

email: 'test@example.com',

password: 'Password123!'

});

expect(response.status).toBe(200);

expect(response.body).toHaveProperty('token');

});

});

3. E2E Tests (Playwright/Cypress)

javascript

// frontend/e2e/customer-order-flow.spec.js

describe('Customer Order Flow', () => {

it('should complete order from menu to checkout', () => {

cy.visit('/');

// Browse menu

cy.contains('Menu').click();

cy.url().should('include', '/menu');

// Add items to cart

cy.contains('Chicken Biryani').parent().find('button').contains('Add to Cart').click();

cy.contains('Cart').should('contain', '1'); // Cart badge

// Go to cart

cy.contains('Cart').click();

cy.contains('Chicken Biryani').should('be.visible');

// Proceed to checkout

cy.contains('Checkout').click();

// Fill delivery details

cy.get('select[name="orderType"]').select('delivery');

cy.get('input[name="address"]').type('123 MG Road');

// Apply coupon

cy.get('input[name="coupon"]').type('SAVE10');

cy.contains('Apply').click();

cy.contains('Discount applied').should('be.visible');

// Complete payment

cy.contains('Place Order').click();

cy.url().should('include', '/order-confirmation');

cy.contains('Order placed successfully').should('be.visible');

});

});

📈 MONITORING & LOGGING

1. Application Logging (Winston)

javascript

// src/config/logger.js

const winston = require('winston');

const logger = winston.createLogger({

level: process.env.LOG_LEVEL || 'info',

format: winston.format.combine(

winston.format.timestamp(),

winston.format.errors({ stack: true }),

winston.format.json()

),

defaultMeta: { service: 'restaurant-api' },

transports: [

new winston.transports.File({ filename: 'logs/error.log', level: 'error' }),

new winston.transports.File({ filename: 'logs/combined.log' }),

],

});

if (process.env.NODE_ENV !== 'production') {

logger.add(new winston.transports.Console({

format: winston.format.combine(

winston.format.colorize(),

winston.format.simple()

)

}));

}

module.exports = logger;

2. Error Tracking (Sentry)

javascript

const Sentry = require('@sentry/node');

Sentry.init({

dsn: process.env.SENTRY_DSN,

environment: process.env.NODE_ENV,

tracesSampleRate: 1.0,

});

// Error handler middleware

app.use(Sentry.Handlers.errorHandler());

3. Performance Monitoring

javascript

// Track slow database queries

mongoose.set('debug', (collectionName, method, query, doc) => {

const start = Date.now();

return function() {

const duration = Date.now() - start;

if (duration > 1000) { // Queries taking >1s

logger.warn('Slow query detected', {

collection: collectionName,

method,

duration: `${duration}ms`,

query

});

}

};

});

// API response time tracking

app.use((req, res, next) => {

const start = Date.now();

res.on('finish', () => {

const duration = Date.now() - start;

logger.info('API Request', {

method: req.method,

url: req.originalUrl,

status: res.statusCode,

duration: `${duration}ms`

});

});

next();

});

📝 FINAL CHECKLIST BEFORE LAUNCH

Security:

- All API endpoints have authentication/authorization

- Rate limiting implemented

- Input validation on all forms

- SQL/NoSQL injection prevention

- XSS protection

- CORS properly configured

- HTTPS enabled (SSL certificate)

- Sensitive data encrypted in database

- Environment variables secured

- Audit logging enabled

Performance:

- Database indexes created

- Redis caching implemented

- Image optimization (WebP, compression)

- Code splitting & lazy loading

- API pagination implemented

- CDN configured for static assets

- Gzip/Brotli compression enabled

Functionality:

- All user flows tested (customer, admin, POS, KDS)

- Payment gateways tested (test + live mode)

- SMS/Email/WhatsApp notifications working

- Real-time updates (Socket.io) functional

- Multi-language switching works

- Dark/light mode works

- Mobile responsiveness verified

- Cross-browser compatibility checked

DevOps:

- Docker setup complete

- CI/CD pipeline configured

- Automated backups scheduled

- Monitoring tools integrated (Sentry, logs)

- Uptime monitoring set up

- Disaster recovery plan documented

- Load testing completed

- Production environment variables set

Legal & Compliance:

- Privacy Policy page

- Terms & Conditions page

- Cookie consent (if applicable)

- GDPR compliance (if EU users)

- GST/VAT compliance (India/Dubai)

- Payment gateway PCI DSS compliance

🎉 LAUNCH STRATEGY

Soft Launch (Week 1-2):

- Deploy to production

- Onboard 2-3 pilot restaurants

- Monitor closely for bugs

- Gather feedback

- Quick iterations

Public Launch (Week 3-4):

- Marketing campaign

- Onboard 10-20 restaurants

- Scale infrastructure if needed

- Customer support setup

- Performance optimization based on real traffic

Post-Launch (Month 2+):

- Feature enhancements based on feedback

- Mobile app development (React Native)

- Advanced analytics

- AI-powered recommendations

- Third-party integrations (Zomato, Swiggy)

📞 FINAL NOTES

This is a COMPLETE, PRODUCTION-READY plan covering: ✅ All features you requested
✅ Multi-tenant architecture with separate databases per owner
✅ Branch-specific customer registration
✅ Real-time updates (KDS, orders, dashboard)
✅ POS, KDS, Table Reservations, Inventory
✅ Multi-language (English, Hindi, Arabic)
✅ Multi-currency (INR, AED)
✅ Dark/Light mode
✅ SMS/WhatsApp/Email notifications
✅ Complete security & scalability
✅ Detailed folder structure & database schema
✅ API endpoints & Socket.io events
✅ Deployment & monitoring setup

🚀 READY TO START BUILDING?

Next Steps:

- ✅ Confirm you understand the entire plan

- ✅ Choose which phase to start with (I recommend Phase 1: Foundation)

- ✅ Set up development environment

- ✅ Start coding with proper Git workflow

I'm ready to build this with you step-by-step!

Should we start with:

- A) Setting up the project boilerplate (folders, dependencies, configs)?

- B) Creating the database schema & models first?

- C) Building the authentication system?

- D) Setting up Docker for local development?

Let me know and we'll begin! 🚀

CODES

- A) Setting up the project boilerplate (folders, dependencies, configs) and then

- B) Creating the database schema & models first

🚀 LET'S START BUILDING!

PART A: PROJECT BOILERPLATE SETUP

STEP 1: Initialize Project Structure

Create Root Directory

bash

mkdir restaurant-saas

cd restaurant-saas

Initialize Git

bash

git init

echo "node_modules/" > .gitignore

echo ".env" >> .gitignore

echo "uploads/" >> .gitignore

echo "logs/" >> .gitignore

echo "dist/" >> .gitignore

echo ".DS_Store" >> .gitignore

STEP 2: Backend Setup

Create Backend Structure

bash

mkdir backend

cd backend

npm init -y

Install Backend Dependencies

bash

# Core Dependencies

npm install express mongoose dotenv cors helmet express-mongo-sanitize xss-clean express-rate-limit bcryptjs jsonwebtoken cookie-parser

# File Upload & Storage

npm install multer cloudinary

# Socket.io for Real-time

npm install socket.io

# Redis for Caching

npm install redis ioredis

# Validation

npm install joi

# Payment Gateways

npm install razorpay stripe

# Notifications

npm install twilio @sendgrid/mail

# Job Queue

npm install bull

# PDF Generation

npm install pdfkit

# Logging

npm install winston morgan

# Utilities

npm install moment crypto uuid

# Development Dependencies

npm install -D nodemon concurrently

Create Backend Folder Structure

bash

mkdir -p src/{config,models,controllers,routes,middlewares,services,sockets,jobs,utils,validators}

mkdir -p uploads logs

touch src/server.js

Backend package.json Scripts

Edit backend/package.json:

json

{

"name": "restaurant-backend",

"version": "1.0.0",

"description": "Restaurant Management System Backend",

"main": "src/server.js",

"scripts": {

"start": "node src/server.js",

"dev": "nodemon src/server.js",

"test": "jest --coverage",

"lint": "eslint ."

},

"keywords": ["restaurant", "pos", "saas"],

"author": "Your Name",

"license": "MIT"

}

Create Backend Configuration Files

1. src/config/database.js

database.js - MongoDB Connection

Code

2. src/config/redis.js

redis.js - Redis Connection

Code

3. src/config/jwt.js

jwt.js - JWT Configuration

Code

4. src/config/payment.js

payment.js - Payment Gateway Config

Code

5. src/config/notifications.js

notifications.js - SMS/Email/WhatsApp Config

Code

6. src/utils/logger.js

logger.js - Winston Logger

Code

7. src/utils/responseHelper.js

responseHelper.js - API Response Helper

Code

8. backend/.env.example

.env.example - Environment Variables Template

Code

9. src/server.js - Main Server File

server.js - Express Server Setup

Code

STEP 3: Frontend Setup

Create Frontend Structure

bash

cd ..

npm create vite@latest frontend -- --template react

cd frontend

Install Frontend Dependencies

bash

# Core Dependencies

npm install react-router-dom axios socket.io-client

# State Management & Data Fetching

npm install @tanstack/react-query zustand

# UI & Styling

npm install tailwindcss postcss autoprefixer

npx tailwindcss init -p

# Forms & Validation

npm install react-hook-form yup

# i18n (Multi-language)

npm install i18next react-i18next i18next-browser-languagedetector i18next-http-backend

# Icons

npm install lucide-react

# Utilities

npm install clsx date-fns

# Payment

npm install @stripe/stripe-js

# Development

npm install -D @types/node

Configure Tailwind CSS

Edit tailwind.config.js:

tailwind.config.js - Tailwind Configuration

Code

Create Frontend Folder Structure

bash

cd src

rm -rf assets

mkdir -p {common,customer,admin,pos,kitchen,delivery,platform}/{components,pages,layouts}

mkdir -p common/{hooks,contexts,utils,styles}

mkdir -p routes

Frontend .env

Create frontend/.env:

env

VITE_API_URL=http://localhost:5000/api

VITE_SOCKET_URL=http://localhost:5000

VITE_RAZORPAY_KEY_ID=rzp_test_xxxxxx

VITE_STRIPE_PUBLISHABLE_KEY=pk_test_xxxxxx

VITE_APP_ENV=development

PART B: DATABASE SCHEMA & MODELS

Now let's create all the Mongoose models with complete schema definitions.

Platform Database Models

1. src/models/PlatformAdmin.js

PlatformAdmin.js - Platform Super Admin Model

Code

2. src/models/Owner.js

Owner.js - Restaurant Owner Model

Code

Owner Database Models

Now let's create models for the owner-specific database. These will use dynamic connections.

3. src/models/Restaurant.js

Restaurant.js - Restaurant/Branch Model

Code

4. src/models/Manager.js

Manager.js - Manager Model

Code

5. src/models/Employee.js

Employee.js - Employee Model

Code

Due to length constraints, let me continue with the remaining critical models. I'll create the Menu, Order, Table, Reservation, and Customer models in the next response.

Shall I continue with the remaining models (Menu, Order, Customer, Table, Reservation, Inventory, etc.)?

This will complete Part B of the setup!

yes continue with the remaining models (Menu, Order, Customer, Table, Reservation, Inventory, etc.)

🚀 CONTINUING WITH REMAINING MODELS

6. src/models/Menu.js

Menu.js - Menu Item Model

Code

7. src/models/Order.js

Order.js - Order Model

Code

8. src/models/Customer.js

Customer.js - Customer Model

Code

9. src/models/Table.js

Table.js - Table Model

Code

10. src/models/Reservation.js

Reservation.js - Reservation Model

Code

11. src/models/Inventory.js

Inventory.js - Inventory Model

Code

12. src/models/Coupon.js

Coupon.js - Coupon Model

Code

13. src/models/LoyaltyPoint.js

LoyaltyPoint.js - Loyalty Points Model

Code

14. src/models/Transaction.js

Transaction.js - Payment Transaction Model

Code

15. src/models/Notification.js

Notification.js - Notification Log Model

Code

16. src/models/AuditLog.js (Final Model)

AuditLog.js - Audit Log Model

Code

🎉 PART A & B COMPLETE!

✅ What We've Built:

PART A - Project Boilerplate:

- ✅ Backend folder structure

- ✅ All configuration files (database, Redis, JWT, payment, notifications)

- ✅ Utility helpers (logger, responseHelper)

- ✅ Environment variables template

- ✅ Express server setup with Socket.io

- ✅ Frontend folder structure

- ✅ Tailwind configuration

PART B - Complete Database Schema:

- ✅ Platform Database Models:

  - PlatformAdmin

  - Owner

- ✅ Owner Database Models (16 Complete Models):

  - Restaurant/Branch

  - Manager

  - Employee

  - Menu

  - Order

  - Customer

  - Table

  - Reservation

  - Inventory

  - Coupon

  - LoyaltyPoint

  - Transaction

  - Notification

  - AuditLog

📦 Summary of Features in Models:

✅ Multi-tenant architecture with dynamic database connections
✅ Complete authentication with password hashing
✅ Real-time availability tracking for menu items
✅ Auto table assignment logic for reservations
✅ Inventory management with auto-deduction
✅ Loyalty points system with tier management
✅ Payment tracking with refund support
✅ Audit logging for compliance
✅ Notification tracking with retry logic
✅ Comprehensive indexes for performance

🚀 NEXT STEPS:

Now that we have the complete foundation, we can proceed to:

Option 1: Build Middlewares (auth, validation, tenant filtering)
Option 2: Build Controllers & Routes (starting with authentication)
Option 3: Create Model Index File to export all models easily
Option 4: Set up initial data seeding for testing

Which would you like to tackle next?

I recommend starting with Option 3 (Model Index) and then Option 1 (Middlewares), as these are foundational for building the API endpoints.

Let me know and we'll continue! 🎯

First Option 3 (Model Index) and then Option 1 (Middlewares)

🚀 OPTION 3: MODEL INDEX & OPTION 1: MIDDLEWARES

PART 1: MODEL INDEX FILE

Let's create a centralized model index file for easy imports throughout the application.

src/models/index.js

index.js - Model Index File

Code

PART 2: MIDDLEWARES

Now let's create all essential middlewares for the application.

1. src/middlewares/authMiddleware.js

authMiddleware.js - JWT Authentication Middleware

Code

2. src/middlewares/roleMiddleware.js

roleMiddleware.js - Role-Based Access Control

Code

3. src/middlewares/tenantMiddleware.js

tenantMiddleware.js - Multi-Tenant Data Filtering

Code

4. src/middlewares/validationMiddleware.js

validationMiddleware.js - Request Validation

Code

5. src/middlewares/errorMiddleware.js

errorMiddleware.js - Global Error Handler

Code

6. src/middlewares/rateLimitMiddleware.js

rateLimitMiddleware.js - Rate Limiting

Code

7. src/middlewares/uploadMiddleware.js (Final Middleware)

uploadMiddleware.js - File Upload Handling

Code

8. src/middlewares/index.js - Middleware Index

index.js - Middleware Index File

Code

🎉 OPTION 3 & OPTION 1 COMPLETE!

✅ What We've Built:

OPTION 3 - Model Index:

- ✅ Centralized model export file (src/models/index.js)

- ✅ Helper functions: getOwnerModels(), getOwnerModel()

- ✅ Easy access to all platform and owner-specific models

- ✅ Schema exports for reference

OPTION 1 - Complete Middleware Suite (7 Files + Index):

- ✅ authMiddleware.js

  - JWT authentication for all user types

  - Optional authentication for guest users

  - Token refresh handler

- ✅ roleMiddleware.js

  - Role-based access control (RBAC)

  - Permission checking for employees

  - Restaurant access validation

  - Resource ownership verification

- ✅ tenantMiddleware.js

  - Multi-tenant data isolation

  - Auto restaurant filtering

  - Owner context validation

  - Prevents cross-tenant data access

- ✅ validationMiddleware.js

  - Request validation with Joi

  - ObjectId validation

  - Pagination validation

  - File upload validation

  - Common validation schemas

- ✅ errorMiddleware.js

  - Global error handler

  - MongoDB error handling

  - JWT error handling

  - Async error wrapper

  - Graceful shutdown handlers

- ✅ rateLimitMiddleware.js

  - Redis-based distributed rate limiting

  - Different limits for auth, orders, OTP

  - Role-based rate limiting

  - Conditional rate limiting

- ✅ uploadMiddleware.js

  - Multer file upload configuration

  - Image/document upload handlers

  - File validation & optimization

  - Cleanup utilities

- ✅ index.js - Centralized middleware exports

📊 Middleware Usage Examples:

javascript

// In routes file

const {

authenticate,

requireManager,

attachOwnerModels,

validateObjectId,

asyncHandler

} = require('../middlewares');

// Protected route with multiple middlewares

router.get(

'/menu/:id',

authenticate,              // Check JWT

attachOwnerModels,         // Attach owner's models

validateObjectId('id'),    // Validate menu ID

requireManager,            // Only manager/owner can access

asyncHandler(getMenuItem)  // Controller wrapped in error handler

);

🚀 NEXT STEPS:

Now we have a solid foundation! We can proceed to:

Option A: Build Validators (Joi schemas for different endpoints)
Option B: Build Controllers (starting with auth controllers)
Option C: Build Routes (connect controllers to endpoints)
Option D: Create Utility Services (email, SMS, payment helpers)

I recommend: Let's build Controllers & Routes together starting with Authentication (the most critical foundation).

Shall we start with Authentication Controllers & Routes? This will include:

- Customer signup/login

- Owner/Manager/Employee login

- Password reset

- Token refresh

Let me know and we'll continue! 🎯

Let's build Controllers & Routes together starting with Authentication

🚀 BUILDING AUTHENTICATION CONTROLLERS & ROUTES

PART 1: AUTHENTICATION CONTROLLERS

Let's create comprehensive authentication controllers for all user types.

1. src/controllers/authController.js

authController.js - Authentication Controllers

Code

PART 2: VALIDATION SCHEMAS

Let's create Joi validation schemas for authentication routes.

2. src/validators/authValidator.js

authValidator.js - Authentication Validators

Code

PART 3: AUTHENTICATION ROUTES

Now let's create the routes and connect them with controllers and middlewares.

3. src/routes/authRoutes.js

authRoutes.js - Authentication Routes

Code

PART 4: UPDATE SERVER.JS

Let's update the server.js to include our authentication routes.

4. Update src/server.js

server.js - Express Server Setup

Code ∙ Version 2

PART 5: CREATE ROUTE INDEX FILE

Let's create a central routes index for better organization.

5. src/routes/index.js

index.js - Routes Index File

Code

PART 6: UPDATE SERVER.JS TO USE ROUTE INDEX

server.js - Express Server Setup

Code ∙ Version 3

PART 7: CREATE .ENV FILE FOR TESTING

Create backend/.env file:

env

# Server Configuration

NODE_ENV=development

PORT=5000

FRONTEND_URL=http://localhost:3000

BACKEND_URL=http://localhost:5000

# Database

MONGO_URI=mongodb://localhost:27017/restaurant_platform

# Redis

REDIS_HOST=localhost

REDIS_PORT=6379

REDIS_PASSWORD=

# JWT Secrets (CHANGE IN PRODUCTION)

JWT_SECRET=your_super_secret_jwt_key_min_32_characters_change_in_production

JWT_EXPIRE=15m

JWT_REFRESH_SECRET=your_refresh_token_secret_min_32_characters_change_in_production

JWT_REFRESH_EXPIRE=7d

# CORS

CORS_ORIGIN=http://localhost:3000

# Logging

LOG_LEVEL=info

PART 8: TEST THE AUTHENTICATION

Create a test file to verify everything works.

6. Test Authentication Endpoints

Create backend/test-auth.rest (for REST Client VS Code extension):

http

### Health Check

GET http://localhost:5000/health

### API Info

GET http://localhost:5000/api

### Customer Registration

POST http://localhost:5000/api/auth/customer/register

Content-Type: application/json

{

"fullName": "John Doe",

"email": "john@example.com",

"phone": "+919876543210",

"password": "Test@123",

"restaurantId": "507f1f77bcf86cd799439011",

"ownerId": "owner_test_123"

}

### Customer Login

POST http://localhost:5000/api/auth/customer/login

Content-Type: application/json

{

"email": "john@example.com",

"password": "Test@123",

"restaurantId": "507f1f77bcf86cd799439011",

"ownerId": "owner_test_123"

}

### Owner Login

POST http://localhost:5000/api/auth/admin/login

Content-Type: application/json

{

"email": "owner@restaurant.com",

"password": "Owner@123"

}

### Get Current User

GET http://localhost:5000/api/auth/me

Authorization: Bearer YOUR_ACCESS_TOKEN_HERE

### Change Password

POST http://localhost:5000/api/auth/change-password

Authorization: Bearer YOUR_ACCESS_TOKEN_HERE

Content-Type: application/json

{

"currentPassword": "Test@123",

"newPassword": "NewTest@123"

}

### Logout

POST http://localhost:5000/api/auth/logout

Authorization: Bearer YOUR_ACCESS_TOKEN_HERE

### Forgot Password

POST http://localhost:5000/api/auth/customer/forgot-password

Content-Type: application/json

{

"email": "john@example.com",

"restaurantId": "507f1f77bcf86cd799439011",

"ownerId": "owner_test_123"

}

### Refresh Token

POST http://localhost:5000/api/auth/refresh-token

🎉 AUTHENTICATION SYSTEM COMPLETE!

✅ What We've Built:

Controllers:

- ✅ Customer registration & login

- ✅ Owner/Admin login

- ✅ Manager/Employee login (staff login)

- ✅ Logout functionality

- ✅ Get current user

- ✅ Password reset flow (forgot & reset)

- ✅ Change password (authenticated)

Validators:

- ✅ Complete Joi schemas for all auth endpoints

- ✅ Strong password validation

- ✅ Email & phone validation

- ✅ ObjectId validation

Routes:

- ✅ All authentication endpoints configured

- ✅ Rate limiting applied (auth attempts, password reset)

- ✅ Input sanitization

- ✅ Error handling with asyncHandler

- ✅ Refresh token endpoint

Security Features:

- ✅ Password hashing with bcrypt

- ✅ JWT access tokens (15 min expiry)

- ✅ Refresh tokens (7 day expiry, httpOnly cookies)

- ✅ Rate limiting on sensitive endpoints

- ✅ Input sanitization

- ✅ Account status checks (active/blocked)

📊 API Endpoints Summary:

| Endpoint | Method | Description | Auth Required |
| --- | --- | --- | --- |
| /api/auth/customer/register | POST | Customer registration | No |
| /api/auth/customer/login | POST | Customer login | No |
| /api/auth/admin/login | POST | Owner login | No |
| /api/auth/staff/login | POST | Manager/Employee login | No |
| /api/auth/logout | POST | Logout user | Yes |
| /api/auth/me | GET | Get current user | Yes |
| /api/auth/customer/forgot-password | POST | Request password reset | No |
| /api/auth/customer/reset-password | POST | Reset password | No |
| /api/auth/change-password | POST | Change password | Yes |
| /api/auth/refresh-token | POST | Refresh access token | No (needs cookie) |

🚀 HOW TO RUN & TEST:

- Start MongoDB:

bash

# If using local MongoDB

mongod

- Start Redis (optional but recommended):

bash

redis-server

- Install dependencies:

bash

cd backend

npm install

- Create .env file with the configuration above

- Start the server:

bash

npm run dev

- Test endpoints:

  - Use Postman, Insomnia, or REST Client extension

  - Or use the test file provided above

🎯 NEXT STEPS:

Now that authentication is complete, we can build:

Option A: Restaurant/Branch Management (Owner creates restaurants, assigns managers)
Option B: Menu Management (CRUD operations for menu items)
Option C: Customer Management (Admin view/block customers)
Option D: Platform Admin Controllers (Create owners, manage platform)

I recommend: Option D first (Platform Admin) → Then Option A (Restaurant Management)

This will give us the complete onboarding flow:

- Platform admin creates owner account

- Owner logs in and adds first restaurant

- Owner can then add menu, tables, etc.

Shall we build the Platform Admin & Restaurant Management next? 🚀

ok lets go with Option D first (Platform Admin) → Then Option A (Restaurant Management)

🚀 BUILDING PLATFORM ADMIN & RESTAURANT MANAGEMENT

PART 1: PLATFORM ADMIN CONTROLLER

Let's create controllers for platform admin to manage restaurant owners.

1. src/controllers/platformAdminController.js

platformAdminController.js - Platform Admin Controllers

Code

PART 2: RESTAURANT MANAGEMENT CONTROLLER

Now let's create controllers for owners to manage their restaurants.

2. src/controllers/restaurantController.js

restaurantController.js - Restaurant Management Controllers

Code

PART 3: VALIDATORS

3. src/validators/platformAdminValidator.js

platformAdminValidator.js - Platform Admin Validators

Code

4. src/validators/restaurantValidator.js

restaurantValidator.js - Restaurant Validators

Code

PART 4: ROUTES

5. src/routes/platformRoutes.js

platformRoutes.js - Platform Admin Routes

Code

6. src/routes/restaurantRoutes.js

restaurantRoutes.js - Restaurant Management Routes

Code

PART 5: UPDATE ROUTES INDEX

index.js - Routes Index File

Code ∙ Version 2

PART 6: CREATE TEST FILE

Create backend/test-platform-restaurant.rest:

http

### ========================================

### PLATFORM ADMIN ENDPOINTS

### ========================================

### Platform Admin Login

POST http://localhost:5000/api/platform/login

Content-Type: application/json

{

"email": "admin@platform.com",

"password": "Admin@123"

}

### Get Platform Statistics

GET http://localhost:5000/api/platform/stats

Authorization: Bearer YOUR_PLATFORM_ADMIN_TOKEN

### Create Restaurant Owner

POST http://localhost:5000/api/platform/owners

Authorization: Bearer YOUR_PLATFORM_ADMIN_TOKEN

Content-Type: application/json

{

"fullName": "Rajesh Kumar",

"email": "rajesh@restaurant.com",

"phone": "+919876543210",

"password": "Owner@123"

}

### Get All Owners

GET http://localhost:5000/api/platform/owners?page=1&limit=20

Authorization: Bearer YOUR_PLATFORM_ADMIN_TOKEN

### Get Owner By ID

GET http://localhost:5000/api/platform/owners/OWNER_ID_HERE

Authorization: Bearer YOUR_PLATFORM_ADMIN_TOKEN

### Update Owner

PUT http://localhost:5000/api/platform/owners/OWNER_ID_HERE

Authorization: Bearer YOUR_PLATFORM_ADMIN_TOKEN

Content-Type: application/json

{

"fullName": "Rajesh Kumar Updated",

"isActive": true

}

### Toggle Owner Status

PATCH http://localhost:5000/api/platform/owners/OWNER_ID_HERE/status

Authorization: Bearer YOUR_PLATFORM_ADMIN_TOKEN

Content-Type: application/json

{

"isActive": false

}

### Reset Owner Password

POST http://localhost:5000/api/platform/owners/OWNER_ID_HERE/reset-password

Authorization: Bearer YOUR_PLATFORM_ADMIN_TOKEN

Content-Type: application/json

{

"newPassword": "NewOwner@123"

}

### ========================================

### RESTAURANT MANAGEMENT ENDPOINTS

### ========================================

### Create Restaurant (First-time setup or add branch)

POST http://localhost:5000/api/restaurants

Authorization: Bearer YOUR_OWNER_TOKEN

Content-Type: application/json

{

"name": "Spice Kitchen Mumbai",

"address": {

"street": "123 MG Road, Andheri West",

"city": "Mumbai",

"state": "Maharashtra",

"postalCode": "400058",

"country": "India"

},

"phone": "+912212345678",

"email": "mumbai@spicekitchen.com",

"country": "India",

"taxSettings": {

"taxNumber": "29ABCDE1234F1Z5",

"taxRate": 5

},

"reservationSettings": {

"advancePaymentType": "percentage",

"advanceAmount": 20,

"minimumAdvance": 100

}

}

### Get All Restaurants (Owner's branches)

GET http://localhost:5000/api/restaurants

Authorization: Bearer YOUR_OWNER_TOKEN

### Get Single Restaurant

GET http://localhost:5000/api/restaurants/RESTAURANT_ID_HERE

Authorization: Bearer YOUR_OWNER_TOKEN

### Get Restaurant Dashboard

GET http://localhost:5000/api/restaurants/RESTAURANT_ID_HERE/dashboard?period=today

Authorization: Bearer YOUR_OWNER_TOKEN

### Get Cumulative Dashboard (All branches)

GET http://localhost:5000/api/restaurants/dashboard/cumulative?period=week

Authorization: Bearer YOUR_OWNER_TOKEN

### Update Restaurant

PUT http://localhost:5000/api/restaurants/RESTAURANT_ID_HERE

Authorization: Bearer YOUR_OWNER_TOKEN

Content-Type: application/json

{

"name": "Spice Kitchen Mumbai - Updated",

"phone": "+912212345679",

"taxSettings": {

"taxRate": 8

}

}

### Update Restaurant Status

PATCH http://localhost:5000/api/restaurants/RESTAURANT_ID_HERE/status

Authorization: Bearer YOUR_OWNER_TOKEN

Content-Type: application/json

{

"status": "inactive"

}

### Delete Restaurant (Soft delete)

DELETE http://localhost:5000/api/restaurants/RESTAURANT_ID_HERE

Authorization: Bearer YOUR_OWNER_TOKEN

```

---

## **🎉 PLATFORM ADMIN & RESTAURANT MANAGEMENT COMPLETE!**

### **✅ What We've Built:**

**Platform Admin Features:**

- ✅ Platform admin login

- ✅ Create restaurant owners

- ✅ View all owners (with pagination & search)

- ✅ View single owner details

- ✅ Update owner information

- ✅ Activate/Deactivate owner accounts

- ✅ Delete owners (soft delete)

- ✅ Reset owner passwords

- ✅ Platform statistics dashboard

**Restaurant Management Features:**

- ✅ Create restaurant/branch (first-time setup)

- ✅ Add multiple branches

- ✅ View all restaurants

- ✅ View single restaurant details

- ✅ Update restaurant information

- ✅ Update restaurant status

- ✅ Delete restaurant (soft delete)

- ✅ Individual restaurant dashboard

- ✅ Cumulative dashboard (all branches)

**Key Features:**

- ✅ Auto-currency setting based on country

- ✅ Auto-language setting

- ✅ Tax configuration (GST/VAT)

- ✅ Reservation settings

- ✅ Payment gateway configuration

- ✅ Operating hours management

- ✅ Multi-branch support

- ✅ Real-time statistics

---

## **📊 Complete API Flow:**

```

1. Platform Admin Creates Owner

POST /api/platform/owners

2. Owner Logs In (First Time)

POST /api/auth/admin/login

isFirstLogin: true

3. Owner Creates First Restaurant

POST /api/restaurants

(Auto-sets currency, language, tax type)

4. Owner Views Dashboard

GET /api/restaurants/dashboard/cumulative

5. Owner Adds More Branches

POST /api/restaurants

6. Owner Manages Restaurants

GET /api/restaurants

PUT /api/restaurants/:id

🚀 NEXT STEPS:

We have a solid foundation! Next, we can build:

Option A: Staff Management (Create managers & employees, assign restaurants)
Option B: Menu Management (CRUD for menu items, categories, availability)
Option C: Table Management (Add tables, manage reservations)
Option D: Customer Management (View customers, loyalty points, block/unblock)

I recommend: Option A (Staff Management) next, because:

- Owners need to assign managers to branches

- Managers need to be set up before they can manage menus, orders, etc.

- Completes the user hierarchy: Owner → Manager → Employee

Shall we build Staff Management (Manager & Employee) next? 🎯

This will include:

- Create/Update/Delete managers

- Assign managers to restaurants

- Create/Update/Delete employees

- Employee types (cashier, kitchen staff, delivery boy, waiter)

- Permission management

Let me know!

now lets build Staff Management (Manager & Employee) next

🚀 BUILDING STAFF MANAGEMENT (MANAGER & EMPLOYEE)

PART 1: STAFF MANAGEMENT CONTROLLER

Let's create controllers for managing managers and employees.

1. src/controllers/staffController.js

staffController.js - Staff Management Controllers

Code

PART 2: VALIDATORS

2. src/validators/staffValidator.js

staffValidator.js - Staff Validators

Code

PART 3: ROUTES

3. src/routes/staffRoutes.js

staffRoutes.js - Staff Management Routes

Code

PART 4: UPDATE ROUTES INDEX

index.js - Routes Index File

Code ∙ Version 3

PART 5: CREATE TEST FILE

Create backend/test-staff.rest:

http

### ========================================

### MANAGER MANAGEMENT

### ========================================

### Create Manager

POST http://localhost:5000/api/staff/managers

Authorization: Bearer YOUR_OWNER_TOKEN

Content-Type: application/json

{

"fullName": "Priya Sharma",

"email": "priya.manager@restaurant.com",

"phone": "+919876543210",

"password": "Manager@123",

"assignedRestaurants": [

"RESTAURANT_ID_1",

"RESTAURANT_ID_2"

],

"permissions": {

"canEditMenu": true,

"canManageInventory": true,

"canViewReports": true,

"canManageStaff": true,

"canEditSettings": false,

"canManageReservations": true,

"canProcessRefunds": false

}

}

### Get All Managers

GET http://localhost:5000/api/staff/managers

Authorization: Bearer YOUR_OWNER_TOKEN

### Get All Managers (with filters)

GET http://localhost:5000/api/staff/managers?search=priya&isActive=true&restaurantId=RESTAURANT_ID

Authorization: Bearer YOUR_OWNER_TOKEN

### Get Single Manager

GET http://localhost:5000/api/staff/managers/MANAGER_ID

Authorization: Bearer YOUR_OWNER_TOKEN

### Update Manager

PUT http://localhost:5000/api/staff/managers/MANAGER_ID

Authorization: Bearer YOUR_OWNER_TOKEN

Content-Type: application/json

{

"fullName": "Priya Sharma Updated",

"phone": "+919876543211",

"permissions": {

"canEditSettings": true

}

}

### Assign Restaurants to Manager

PATCH http://localhost:5000/api/staff/managers/MANAGER_ID/restaurants

Authorization: Bearer YOUR_OWNER_TOKEN

Content-Type: application/json

{

"restaurantIds": ["RESTAURANT_ID_3"],

"action": "assign"

}

### Unassign Restaurants from Manager

PATCH http://localhost:5000/api/staff/managers/MANAGER_ID/restaurants

Authorization: Bearer YOUR_OWNER_TOKEN

Content-Type: application/json

{

"restaurantIds": ["RESTAURANT_ID_1"],

"action": "unassign"

}

### Delete Manager (Soft Delete)

DELETE http://localhost:5000/api/staff/managers/MANAGER_ID

Authorization: Bearer YOUR_OWNER_TOKEN

### ========================================

### EMPLOYEE MANAGEMENT

### ========================================

### Create Employee (Cashier)

POST http://localhost:5000/api/staff/employees

Authorization: Bearer YOUR_OWNER_OR_MANAGER_TOKEN

Content-Type: application/json

{

"fullName": "Ravi Kumar",

"email": "ravi.cashier@restaurant.com",

"phone": "+919876543220",

"password": "Cashier@123",

"restaurantId": "RESTAURANT_ID",

"employeeType": "cashier"

}

### Create Employee (Kitchen Staff)

POST http://localhost:5000/api/staff/employees

Authorization: Bearer YOUR_OWNER_OR_MANAGER_TOKEN

Content-Type: application/json

{

"fullName": "Amit Chef",

"email": "amit.chef@restaurant.com",

"phone": "+919876543221",

"password": "Chef@123",

"restaurantId": "RESTAURANT_ID",

"employeeType": "kitchen_staff"

}

### Create Employee (Delivery Boy)

POST http://localhost:5000/api/staff/employees

Authorization: Bearer YOUR_OWNER_OR_MANAGER_TOKEN

Content-Type: application/json

{

"fullName": "Suresh Delivery",

"email": "suresh.delivery@restaurant.com",

"phone": "+919876543222",

"password": "Delivery@123",

"restaurantId": "RESTAURANT_ID",

"employeeType": "delivery_boy"

}

### Create Employee (Waiter)

POST http://localhost:5000/api/staff/employees

Authorization: Bearer YOUR_OWNER_OR_MANAGER_TOKEN

Content-Type: application/json

{

"fullName": "Mohan Waiter",

"email": "mohan.waiter@restaurant.com",

"phone": "+919876543223",

"password": "Waiter@123",

"restaurantId": "RESTAURANT_ID",

"employeeType": "waiter"

}

### Get All Employees

GET http://localhost:5000/api/staff/employees

Authorization: Bearer YOUR_OWNER_OR_MANAGER_TOKEN

### Get All Employees (with filters)

GET http://localhost:5000/api/staff/employees?restaurantId=RESTAURANT_ID&employeeType=cashier&isActive=true

Authorization: Bearer YOUR_OWNER_OR_MANAGER_TOKEN

### Get Single Employee

GET http://localhost:5000/api/staff/employees/EMPLOYEE_ID

Authorization: Bearer YOUR_OWNER_OR_MANAGER_TOKEN

### Update Employee

PUT http://localhost:5000/api/staff/employees/EMPLOYEE_ID

Authorization: Bearer YOUR_OWNER_OR_MANAGER_TOKEN

Content-Type: application/json

{

"fullName": "Ravi Kumar Updated",

"employeeType": "waiter",

"permissions": {

"canAccessPOS": true,

"canViewOrders": true

}

}

### Delete Employee (Soft Delete)

DELETE http://localhost:5000/api/staff/employees/EMPLOYEE_ID

Authorization: Bearer YOUR_OWNER_OR_MANAGER_TOKEN

### ========================================

### STAFF STATISTICS

### ========================================

### Get Staff Statistics (All)

GET http://localhost:5000/api/staff/stats

Authorization: Bearer YOUR_OWNER_TOKEN

### Get Staff Statistics (By Restaurant)

GET http://localhost:5000/api/staff/stats?restaurantId=RESTAURANT_ID

Authorization: Bearer YOUR_OWNER_OR_MANAGER_TOKEN

### ========================================

### STAFF LOGIN TEST

### ========================================

### Manager Login

POST http://localhost:5000/api/auth/staff/login

Content-Type: application/json

{

"email": "priya.manager@restaurant.com",

"password": "Manager@123",

"ownerId": "OWNER_ID"

}

### Employee Login

POST http://localhost:5000/api/auth/staff/login

Content-Type: application/json

{

"email": "ravi.cashier@restaurant.com",

"password": "Cashier@123",

"ownerId": "OWNER_ID"

}

```

---

## **🎉 STAFF MANAGEMENT COMPLETE!**

### **✅ What We've Built:**

**Manager Management:**

- ✅ Create manager with custom permissions

- ✅ Assign multiple restaurants to manager

- ✅ View all managers (with search & filters)

- ✅ View single manager details

- ✅ Update manager information

- ✅ Assign/Unassign restaurants dynamically

- ✅ Delete manager (soft delete)

- ✅ Manager login capability

**Employee Management:**

- ✅ Create employee with 4 types:

- Cashier (POS access)

- Kitchen Staff (KDS access)

- Delivery Boy (delivery management)

- Waiter (POS + order viewing)

- ✅ Auto-assign permissions based on type

- ✅ View all employees (with filters)

- ✅ View single employee details

- ✅ Update employee information

- ✅ Delete employee (soft delete)

- ✅ Employee login capability

**Staff Statistics:**

- ✅ Total managers & employees

- ✅ Active/Inactive counts

- ✅ Breakdown by employee type

- ✅ Filter by restaurant

**Access Control:**

- ✅ Owners can manage all managers & employees

- ✅ Managers can only manage employees in assigned restaurants

- ✅ Proper authentication & authorization

- ✅ Role-based permissions

---

## **📊 Complete Staff Hierarchy:**

```

Platform Admin (Super Admin)

└── Creates Restaurant Owners

Owner

├── Creates Managers

│   └── Assigns Restaurants to Manager

│       └── Manager can:

│           ├── Manage assigned restaurants only

│           ├── Create/manage employees

│           ├── Edit menu (if permission)

│           ├── View reports (if permission)

│           └── Cannot delete restaurants

│

└── Directly Creates Employees

└── Employee Types:

├── Cashier → POS access

├── Kitchen Staff → KDS access

├── Delivery Boy → Delivery management

└── Waiter → POS + Order viewing

📊 API Endpoints Summary:

| Endpoint | Method | Description | Access |
| --- | --- | --- | --- |
| /api/staff/managers | POST | Create manager | Owner |
| /api/staff/managers | GET | Get all managers | Owner |
| /api/staff/managers/:id | GET | Get manager details | Owner |
| /api/staff/managers/:id | PUT | Update manager | Owner |
| /api/staff/managers/:id/restaurants | PATCH | Assign/Unassign restaurants | Owner |
| /api/staff/managers/:id | DELETE | Delete manager | Owner |
| /api/staff/employees | POST | Create employee | Owner/Manager |
| /api/staff/employees | GET | Get all employees | Owner/Manager |
| /api/staff/employees/:id | GET | Get employee details | Owner/Manager |
| /api/staff/employees/:id | PUT | Update employee | Owner/Manager |
| /api/staff/employees/:id | DELETE | Delete employee | Owner/Manager |
| /api/staff/stats | GET | Get staff statistics | Owner/Manager |

🎯 NEXT STEPS:

Excellent progress! We now have complete user management. Next logical steps:

Option A: Menu Management (CRUD menu items, categories, pricing, availability)
Option B: Table Management (Add tables, set capacity, pricing for reservations)
Option C: Customer Management (View customers, loyalty points, block/unblock)
Option D: Order Management (POS orders, online orders, status tracking)

I recommend: Option A (Menu Management) because:

- It's fundamental for the restaurant

- Needed before orders can be placed

- Managers need to set up menus after being assigned

- Includes multi-language support, availability toggling, and inventory linking

Shall we build Menu Management next? 🍽️

This will include:

- Create/Update/Delete menu items

- Multi-language names & descriptions

- Category management

- Real-time availability toggle

- Price management

- Image uploads

- Dietary type (veg/non-veg/vegan)

- Link to inventory items

- Branch-specific vs shared menus

Let me know! 🚀

ok lets build Option A (Menu Management)

🚀 BUILDING MENU MANAGEMENT

PART 1: MENU MANAGEMENT CONTROLLER

Let's create comprehensive menu management controllers.

1. src/controllers/menuController.js

menuController.js - Menu Management Controllers

Code

PART 2: VALIDATORS

2. src/validators/menuValidator.js

menuValidator.js - Menu Validators

Code

PART 3: ROUTES

3. src/routes/menuRoutes.js

menuRoutes.js - Menu Management Routes

Code

PART 4: UPDATE ROUTES INDEX

index.js - Routes Index File

Code ∙ Version 4

PART 5: CREATE TEST FILE

Create backend/test-menu.rest:

http

### ========================================

### ADMIN MENU MANAGEMENT

### ========================================

### Create Menu Item (Shared across branches)

POST http://localhost:5000/api/menu

Authorization: Bearer YOUR_OWNER_OR_MANAGER_TOKEN

Content-Type: application/json

{

"name": {

"en": "Butter Chicken",

"hi": "बटर चिकन",

"ar": "دجاج بالزبدة"

},

"description": {

"en": "Tender chicken pieces in rich tomato and butter gravy",

"hi": "समृद्ध टमाटर और मक्खन ग्रेवी में नरम चिकन के टुकड़े",

"ar": "قطع دجاج طرية في صلصة الطماطم الغنية والزبدة"

},

"category": "Main Course",

"price": 350,

"currency": "INR",

"dietaryType": "non-veg",

"preparationTime": 25,

"sharedAcrossBranches": true,

"tags": ["popular", "spicy", "chef-special"],

"allergens": ["dairy"],

"calories": 450,

"spiceLevel": "medium",

"customizations": [

{

"name": "Spice Level",

"options": [

{ "label": "Mild", "priceModifier": 0 },

{ "label": "Extra Hot", "priceModifier": 0 }

]

},

{

"name": "Size",

"options": [

{ "label": "Half", "priceModifier": -100 },

{ "label": "Full", "priceModifier": 0 }

]

}

]

}

### Create Menu Item (Branch-specific)

POST http://localhost:5000/api/menu

Authorization: Bearer YOUR_MANAGER_TOKEN

Content-Type: application/json

{

"name": {

"en": "Special Mumbai Pav Bhaji",

"hi": "विशेष मुंबई पाव भाजी"

},

"description": {

"en": "Authentic Mumbai street food specialty",

"hi": "प्रामाणिक मुंबई स्ट्रीट फूड विशेषता"

},

"category": "Starters",

"price": 150,

"dietaryType": "veg",

"preparationTime": 15,

"sharedAcrossBranches": false,

"specificBranches": ["RESTAURANT_ID_MUMBAI"],

"tags": ["local-special", "street-food"],

"spiceLevel": "hot"

}

### Upload Menu Item with Images

POST http://localhost:5000/api/menu

Authorization: Bearer YOUR_OWNER_OR_MANAGER_TOKEN

Content-Type: multipart/form-data; boundary=----WebKitFormBoundary

------WebKitFormBoundary

Content-Disposition: form-data; name="name[en]"

Paneer Tikka

------WebKitFormBoundary

Content-Disposition: form-data; name="description[en]"

Cottage cheese marinated in spices and grilled to perfection

------WebKitFormBoundary

Content-Disposition: form-data; name="category"

Starters

------WebKitFormBoundary

Content-Disposition: form-data; name="price"

250

------WebKitFormBoundary

Content-Disposition: form-data; name="dietaryType"

veg

------WebKitFormBoundary

Content-Disposition: form-data; name="images"; filename="paneer-tikka.jpg"

Content-Type: image/jpeg

< ./paneer-tikka.jpg

------WebKitFormBoundary--

### Get All Menu Items

GET http://localhost:5000/api/menu

Authorization: Bearer YOUR_OWNER_OR_MANAGER_TOKEN

### Get Menu Items (with filters)

GET http://localhost:5000/api/menu?category=Main Course&dietaryType=veg&isActive=true

Authorization: Bearer YOUR_OWNER_OR_MANAGER_TOKEN

### Get Menu Items (search)

GET http://localhost:5000/api/menu?search=chicken

Authorization: Bearer YOUR_OWNER_OR_MANAGER_TOKEN

### Get Menu Items (by restaurant)

GET http://localhost:5000/api/menu?restaurantId=RESTAURANT_ID

Authorization: Bearer YOUR_OWNER_OR_MANAGER_TOKEN

### Get Menu Items (price range)

GET http://localhost:5000/api/menu?minPrice=100&maxPrice=500

Authorization: Bearer YOUR_OWNER_OR_MANAGER_TOKEN

### Get Single Menu Item

GET http://localhost:5000/api/menu/MENU_ITEM_ID

Authorization: Bearer YOUR_OWNER_OR_MANAGER_TOKEN

### Update Menu Item

PUT http://localhost:5000/api/menu/MENU_ITEM_ID

Authorization: Bearer YOUR_OWNER_OR_MANAGER_TOKEN

Content-Type: application/json

{

"price": 375,

"tags": ["popular", "spicy", "chef-special", "bestseller"],

"isActive": true

}

### Delete Menu Item (Soft Delete)

DELETE http://localhost:5000/api/menu/MENU_ITEM_ID

Authorization: Bearer YOUR_OWNER_OR_MANAGER_TOKEN

### Toggle Menu Availability (Single Item)

PATCH http://localhost:5000/api/menu/MENU_ITEM_ID/availability

Authorization: Bearer YOUR_MANAGER_OR_KITCHEN_STAFF_TOKEN

Content-Type: application/json

{

"restaurantId": "RESTAURANT_ID",

"isAvailable": false,

"reason": "Out of stock - chicken unavailable"

}

### Bulk Toggle Availability

PATCH http://localhost:5000/api/menu/bulk/availability

Authorization: Bearer YOUR_MANAGER_OR_KITCHEN_STAFF_TOKEN

Content-Type: application/json

{

"menuIds": ["MENU_ID_1", "MENU_ID_2", "MENU_ID_3"],

"restaurantId": "RESTAURANT_ID",

"isAvailable": false,

"reason": "Kitchen closed for maintenance"

}

### Get Menu Categories

GET http://localhost:5000/api/menu/categories

Authorization: Bearer YOUR_STAFF_TOKEN

### Duplicate Menu Item

POST http://localhost:5000/api/menu/MENU_ITEM_ID/duplicate

Authorization: Bearer YOUR_OWNER_OR_MANAGER_TOKEN

### Get Popular Items

GET http://localhost:5000/api/menu/popular?limit=10

Authorization: Bearer YOUR_OWNER_OR_MANAGER_TOKEN

### Check Availability at Restaurant

GET http://localhost:5000/api/menu/MENU_ITEM_ID/check-availability/RESTAURANT_ID

Authorization: Bearer YOUR_STAFF_TOKEN

### ========================================

### PUBLIC MENU (CUSTOMER ACCESS)

### ========================================

### Get Public Menu (Customer View)

GET http://localhost:5000/api/menu/public/OWNER_ID/RESTAURANT_ID

### Get Public Menu (with filters)

GET http://localhost:5000/api/menu/public/OWNER_ID/RESTAURANT_ID?category=Main Course&dietaryType=veg

### Get Public Menu (search)

GET http://localhost:5000/api/menu/public/OWNER_ID/RESTAURANT_ID?search=biryani

### Get Public Menu Categories

GET http://localhost:5000/api/menu/public/OWNER_ID/RESTAURANT_ID/categories

```

---

## **🎉 MENU MANAGEMENT COMPLETE!**

### **✅ What We've Built:**

**Core Menu Features:**

- ✅ Create menu items with multi-language support (EN/HI/AR)

- ✅ Upload multiple images per item

- ✅ Multi-language names & descriptions

- ✅ Category management (Starters, Main Course, Desserts, etc.)

- ✅ Dietary types (veg, non-veg, vegan, egg)

- ✅ Price management with currency support

- ✅ Preparation time tracking

- ✅ Update & delete (soft delete) menu items

**Advanced Features:**

- ✅ **Shared vs Branch-Specific Menus**

- Shared across all branches

- Specific to selected branches

- ✅ **Real-time Availability Toggle**

- Per-restaurant availability control

- Reason tracking (out of stock, kitchen closed)

- Socket.io real-time updates

- Bulk availability toggle

- ✅ **Inventory Integration**

- Link menu items to inventory

- Auto-check stock availability

- Prevent ordering out-of-stock items

- ✅ **Customizations**

- Size options (half/full)

- Spice level

- Custom add-ons with price modifiers

- ✅ **Rich Metadata**

- Tags (popular, chef-special, bestseller)

- Allergen information

- Calorie tracking

- Spice level indicators

- ✅ **Menu Operations**

- Duplicate menu items

- Get popular items

- Category listing with counts

- Advanced filtering & search

- Price range filtering

**Public Menu API:**

- ✅ Public menu endpoint for customer website

- ✅ Automatic availability filtering

- ✅ Category browsing

- ✅ Search functionality

- ✅ No authentication required

**Access Control:**

- ✅ Owners & Managers can create/edit menus

- ✅ Kitchen staff can toggle availability

- ✅ All staff can view menus

- ✅ Managers can manage branch-specific items

- ✅ Real-time socket updates to customer apps

---

## **📊 Menu Features Summary:**

| Feature | Status | Description |

|---------|--------|-------------|

| Multi-language | ✅ | EN, HI, AR support |

| Image Upload | ✅ | Multiple images per item |

| Shared Menus | ✅ | Share across branches |

| Branch-Specific | ✅ | Branch-only items |

| Real-time Toggle | ✅ | Instant availability updates |

| Inventory Link | ✅ | Auto stock checking |

| Customizations | ✅ | Size, spice, add-ons |

| Public API | ✅ | Customer menu access |

| Search & Filter | ✅ | Advanced filtering |

| Duplicate Items | ✅ | Quick menu creation |

---

## **🔄 Real-time Menu Updates Flow:**

```

Kitchen Staff/Manager

└── Toggles availability

└── Socket.io emits event

└── Customer app receives update

└── Menu item status changes instantly

└── "Add to Cart" disabled if unavailable

🎯 What's Next?

Amazing progress! We now have a complete menu management system. Next options:

Option A: Table Management (Add tables, reservations, auto-assignment)
Option B: Order Management (POS orders, online orders, kitchen display)
Option C: Inventory Management (Stock tracking, auto-deduction, alerts)
Option D: Customer Management (View customers, loyalty, block/unblock)

Recommendation: I suggest Option A (Table Management) because:

- Tables are needed for reservations

- Relatively straightforward after menu

- Completes the "setup" phase (Restaurant → Staff → Menu → Tables)

- Then we can move to operational features (Orders, Reservations)

Shall we build Table Management next? 🪑

This will include:

- Add/edit/delete tables

- Set capacity & pricing

- Table types (indoor/outdoor/VIP)

- Real-time availability tracking

- Auto table assignment logic

- Floor plan support (positions)

Let me know! 🚀

ok now lets build Option A: Table Management (Add tables, reservations, auto-assignment)

🚀 BUILDING TABLE MANAGEMENT

PART 1: TABLE MANAGEMENT CONTROLLER

Let's create comprehensive table management controllers.

1. src/controllers/tableController.js

tableController.js - Table Management Controllers

Code

Now let me create the reservation controller and continue with the rest of the implementation. Due to length, I'll create the key files needed to complete table management.

2. src/controllers/reservationController.js

reservationController.js - Reservation Controllers

Code

Due to space constraints, I'll now provide the validators and routes in a condensed format, then create the test file.

3. src/validators/tableValidator.js & reservationValidator.js

tableValidator.js - Table & Reservation Validators

Code

4. src/routes/tableRoutes.js & reservationRoutes.js

tableRoutes.js & reservationRoutes.js - Routes

Code